CRUISE REPORT

March 29, 2002

R/V Laurence M. Gould Cruise LMG02-1A

Punta Arenas to Punta Arenas

February 6 – March 3, 2002

In support of NSF Southern Ocean GLOBEC programs

WinDSSOcK: WINter Distribution and Success of Southern OCean Krill: Moored Array, Drifter and Float Measurements
Robert Beardsley, Richard Limeburner, and Breck Owens

Department of Physical Oceanography

Woods Hole Oceanographic Institution

Woods Hole, MA 02543

rbeardsley@whoi.edu

and  
Mysticete Whale Acoustic Census within the SOGLOBEC West Antarctic 
Peninsula Region

Mark McDonald 

2535 Sky View Lane

Laramie, Wyoming 82070

John Hildebrand, Sean Wiggins, and Ana Širović

Scripps Institution of Oceanography

La Jolla, CA, 92093-0205

Deborah Thiele and Rebecca Pirzl

International Whaling Commission - SO GLOBEC
Deakin University

Warrnambool, Australia
R/V Laurence M. Gould cruise LMG02-1A

Table of Contents

Table of Contents










1. Purpose 










2. Accomplishment Summary








3.
Mooring, Drifter and Float Measurements






    3.1    Bathymetric Surveys








     
    3.2    Mooring Operations

                3.3    Moored Data Return 

     
    3.4    Hydrographic Data





            



      3.4.1 Calibration





            



      3.4.2 CTD Data    




            


                3.5    Drifter Deployments

                3.6    Float Deployments

4. 
 Meteorological Measurements




           


     4.1    Introduction





         
           


     4.2    Instrumentation




           


     4.3    Data Acquisition and Processing



           


     4.4    Description of Cruise Weather

                 4.5    Description of Surface Forcing



           

  5.
 Marine Mammal Observations




           


     5.1    Acoustic Census of Mysticete Whales


           

                 5.2    International Whaling Commission Cetacean Sighting and Biopsy                   

                          Summary

6. 
 Chief Scientist’s Cruise Narrative

7.          Chief Scientist’s Log of Daily Events



         

8.          Cruise Personnel






          

Acknowledgements



Appendix A.
Bathymetric Surveys of the Mooring Sites


Appendix B.
Surface Temperature, Salinity, Fluorescence Maps

Appendix C.   Cruise Event Log

Appendix D.   Draft Moored Array Data Report

R/V Laurence M. Gould cruise LMG02-1A

Punta Arenas to Punta Arenas

February 6 – March 3, 2002

1. 
Purpose

The primary purpose of R/V Laurence M. Gould cruise LMG02-1A was to recover a Woods Hole Oceanographic Institution (WHOI) array of six current meter moorings deployed near Marguerite Bay and redeploy three moorings, recover and redeploy a Scripps Institution of Oceanography (SIO) moored array of eight whale acoustic recording packages (ARPs) along the West Antarctic Peninsula, deploy six near-surface satellite-tracked drifters and twelve satellite-tracked isobaric floats, and to conduct a marine mammal survey of the Marguerite Bay region. This report summarizes the events that occurred during cruise LMG02-1A on the L.M. Gould.


A central hypothesis of the U.S. Southern Ocean GLOBEC collaborative research program is that a unique combination of physical and biological factors contributes to the enhanced growth, reproduction, recruitment and survivorship of Antarctic krill (Euphausia superba) on the central West Antarctic Peninsula (WAP) shelf.   In particular, it was thought that this region provides the following conditions that are especially favorable to winter survival of larval and adult krill: a) a clockwise shelf circulation that retains the krill population in a favorable environment for extended periods of time; b) an early and long-lasting ice cover that provides dependable food and protection for larval krill to grow and survive over winter; and c) on-shelf intrusions of warm, salty, nutrient-rich Upper Circumpolar Deep Water which affects hydrographic and ice properties and enhance biological production.   To begin to investigate these ideas, the WHOI moored array, drifter and float component was designed to investigate shelf circulation processes and their spatial and temporal variability using long-term moorings and satellite-tracked Lagrangian drifters and isobaric floats.  Supporting data on the surface forcing (wind stress and heat flux) will also be obtained and the combined data set used to describe the shelf circulation and water property variability on vertical scales of 10’s of meters and time scales from hourly to seasonal.    

            Other components of the U.S. Southern Ocean GLOBEC program have been designed to investigate the relationships between krill and their predators, including marine mammals. The SIO moored array was deployed to record sounds made by whales and other marine mammals in the study area over the last year.  This information will be used to identify the existence of different types of whales in the West Antarctic Peninsula area, their spatial and temporal distribution, and some sense of their population density.  The SIO moored array effort was augmented by a visual marine mammal survey conducted during the cruise by two IWC observers and the deployment of sonobuoys to identify the presence of whales during the IWC survey and hopefully collect simultaneous acoustic and visual data on the same whale.

2. 
Accomplishment Summary


After conducting a XBT/XCDT/ADCP transect across the Drake Passage, the L.M. Gould left Palmer Station Monday (February 11) and headed south to recover and redeploy WHOI and SIO moorings deployed in the study area last year on cruise LMG01-3.  With good working weather for the next eight days and skilled personnel, the mooring work proceeded quite smoothly, with seven of the eight SIO ARPs recovered and five redeployed.  With the exception of the S8 instrument, which failed to surface after many release commands were sent, the other SIO instruments worked well, with most returning a full data set.  During this same period, five of the six WHOI moorings were also recovered and two new moorings deployed along the C-line.  The three WHOI moorings on the northern A-line had no noticeable damage.  On the southern B-line roughly across the mouth of Marguerite Bay, the two southern most moorings B2 and B3 were recovered in patchy ice, with damage to the upper instruments due to passing icebergs.  The B1 mooring was lost with no trace. On February 19, the first of several storms with high winds curtailed mooring operations and the L.M. Gould steamed into Marguerite Bay to conduct marine mammal survey work in the protected waters east of Adelaide Island.  The remaining one WHOI mooring and two SIO ARPs were successfully deployed during short windows of good weather, while the marine mammal survey work was reduced to just a few short periods of conditions suitable for visual search. Despite these limitations, the main concentration of whales was found along the northern ice edge in Marguerite Bay and five biopsies were collected from humpbacks there.  Two additional humpbacks were also sampled on Tuesday (February 26) after the L.M. Gould docked at Palmer Station.  In addition, a total of six satellite-tracked surface drifters and eight isobaric floats were deployed, and nine CTD casts made at the WHOI mooring sites.

The cruise track for LMG02-1A is shown in Figure 1, and the mooring recovery and deployment and drifter and float launch positions are listed in Table 1.

[image: image72.jpg]g @
=0 @
0 T 5 %8 B
®
—- @
3
2 @ |
é -5 5 2 i3 ® B
=) f”7”ff”7”f”7”fﬁ””*””@”@”*@v ffffffffffffffffffffffff
® ® ®
®
E 1952 o ’
"?-10 ® ® ® . <
@
wﬂ ®®®® -
] ®
-15 q
B
20 | | I | I | I | I
5 10 15 20 25 30 35 40 45

Sample Number




Figure 1.  Cruise track for LMG02-1A from Palmer Station (February 11) to Palmer Station (February 26).  The red dots show the positions of the WHOI A-line and B-line moorings deployed in 2001, the black dots the three new WHOI moorings deployed on this cruise 2002, the blue dots the SIO mooring positions used in 2001, and the black circle with cross the positions where SIO ARPs were deployed on this cruise.  Not shown is SIO S1, located north of Palmer Station, which was recovered and redeployed.

	Station
	Date
	Time UTC
	Latitude
	Longitude
	Depth   m

	Recover S1 Mooring
	2/9/02
	2339
	62( 16.470’ S
	62( 10.000’ W
	1651

	 Recover S7 Mooring
	2/12/02
	0752
	65( 22.620’ S
	66( 28.210’ W
	450

	Deploy Drifter 25180
	2/12/02
	1503
	66( 04.01’   S
	68( 07.92’   W
	388

	Deploy Float 138
	2/12/02
	1505
	66( 04.01’   S
	68( 07.92’   W
	388

	 S8 Mooring
	2/12/02
	
	66( 38.241’ S
	69( 33.095’ W
	407

	Deploy Drifter 24477
	2/13/02
	0221
	66( 40.150’ S
	69( 30.010’ W
	

	Deploy Float 139
	2/13/02
	0222
	66( 40.190’ S
	69( 29.940’ W
	

	CTD 1 (A1)
	2/13/02
	0742
	67( 01.249’ S
	69( 00.959’ W
	455

	Recover A1 Mooring
	2/13/02
	0830*
	67( 01.134’ S
	69( 01.217’ W
	450

	CTD 2 (A2)
	2/13/02
	1321
	66( 51.583’ S
	79( 00.250’ W
	562

	Recover A2 Mooring
	2/13/02
	1352
	66( 51.883’ S
	70( 00.683’ W
	564

	CTD 3 (A3)
	2/13/02
	1859
	66( 44.428’ S
	71( 00.720’ W
	490

	Recover A3 Mooring
	2/13/02
	1947
	66( 45.002’ S
	70( 59.991’ W
	490

	Deploy Float 137
	2/14/02
	0249
	67( 26.726’ S
	70( 22.950’ W
	

	CTD 4 (B1)
	2/14/02
	0737
	67( 56.603’ S
	69( 54.586’ W
	522

	CTD 5 (B3)
	2/14/02
	1355
	68( 15.145’ S
	70( 59.332’ W
	462

	Recover B3
	2/14/02
	1503
	68( 15.345’ S
	70( 59.853’ W
	450

	CTD 6 (B2)
	2/14/02
	1911
	68( 05.573’ S
	70( 31.157’ W
	822

	Recover B2
	2/14/02
	1944
	68( 06.091’ S
	70( 31.675’ W
	811

	Recover S6
	2/15/02
	1535
	67( 17.900’ S
	74( 10.800’ W
	3057

	Deploy S6A
	2/15/02
	1648
	67( 18.250’ S
	74( 10.150’ W
	3099

	Recover S5
	2/15/02
	2348
	66( 35.197’ S
	72( 42.311’ W
	3450

	Deploy S5A
	2/16/02
	0039
	66( 34.990’ S
	72( 41.430’ W
	3421

	Recover S4
	2/16/02
	0834
	65( 58.400’ S
	71( 04.100’ W
	2962

	Deploy S4A
	2/16/02
	0936
	65( 58.730’ S
	71( 03.640’ W
	2944

	Recover S3
	2/16/02
	1902
	64( 59.406’ S
	69( 28.795’ W
	2521

	Recover S2
	2/17/02
	0721
	63( 50.799’ S
	67( 08.829’ W
	3056

	Deploy S2A
	2/17/02
	0842
	63( 50.460’ S
	67( 07.840’ W
	3047

	Deploy Float 110
	2/18/02
	1007
	67( 30.000’ S
	71( 30.100’ W
	430

	Deploy Float 112
	2/18/02
	1229
	67( 42.990’ S
	70( 41.950’ W
	778

	Deploy Float 142
	2/18/02
	1450
	67( 56.850’ S
	69( 54.470’ W
	442

	Deploy C1
	2/18/02
	2122
	68( 02.940’ S
	69( 21.790’ W
	450++

	CTD 7 (C1)
	2/18/02
	2243
	68( 02.599’ S
	69( 19.855’ W
	515

	   Deploy Float 111
	2/18/02
	2332
	68( 03.190’ S
	69( 21.940’ W
	401

	Deploy Drifter 25120
	2/18/02
	2333
	68( 03.200’ S
	69( 22.000’ W
	401

	Deploy Drifter 24476
	2/19/02
	0037
	68( 11.600’ S
	69( 38.710’ W
	827

	Deploy Float 124
	2/19/02
	0039
	68( 11.710’ S
	69( 38.740’ W
	828

	Deploy C2
	2/19/02
	1132
	68( 13.331’ S
	70( 01.730’ W
	850

	Deploy Drifter 25119
	2/19/02
	1144
	68( 14.040’ S
	70( 01.060’ W
	868

	CTD 8 (C2)
	2/19/02
	1231
	68( 14.606’ S
	69( 59.954’ W
	890

	Deploy C3
	2/21/02
	2344
	68( 06.006’ S
	70( 31.799’ W
	815

	CTD 9 (C3)
	2/22/02
	0037
	68( 05.8493’ S
	70( 30.529’ W
	818

	Deploy Drifter 25181
	2/22/02
	0115
	68( 05.630’ S
	70( 30.400’ W
	867

	Deploy S9
	2/23/02
	1848
	67( 54.499’ S
	68( 23.003’ W
	687

	Deploy S7A
	2/25/02
	2338
	65( 22.620’ S
	66( 28.150’ W
	470

	Deploy S1A
	2/28/02
	0748
	62( 16.420’ S
	62( 10.040’ W
	1658


Table 1.  LMG02-1A mooring, float, drifter, and CTD station locations. Notes:  1) Time for mooring recovery is when release command was sent, and mooring started up to the surface (* means time is +/- 5 min, otherwise, time is accurate to the minute).   2) Time and position for CTD is time and position when the fish reaches the bottom of the cast. Depth is reading at start of cast.  3) Float times and positions as recorded on the bridge as instrument launched.  4) Time and mooring position for mooring deployment is when the anchor is released as recorded on the bridge.  5) Topography at C1 is very rugged, so actual depth where C1 anchor landed could be between about 450 m and 395 m (worst case). Depth at drop site was 450 m, however, fallback may cause the actual depth to be less.

3.   Mooring, Drifter and Float Measurements

3.1    Bathymetric Surveys

            Digital depth data were collected with a Knudsen fathometer using a sound speed of 1500 m/sec from Punta Arenas to Palmer Station. At Palmer Station, the sound speed was changed to 1456 m/s about 1800 Z February 11.  This value was the depth-averaged sound speed computed using CTD profile data collected at LTER stations 200.000, 200.020, and 200.040 located west of the southern tip of Adelaide Island in water greater than 500 m deep during the January 2002 LTER cruise.   This value was checked against depth-averaged sound speed values computed using CTD data collected on this cruise, and found to be within a few m/s.  The sound speed was changed back to 1500 m/s at Palmer Station on February 26 for the trip north to Punta Arenas.

            Small-scale depth surveys were made prior to the deployment of the three new WHOI moorings.  The original objective of the C-line moorings was to monitor the in-flow and out-flow across the month of Marguerite Bay.  The C1 and C2 moorings were located along the northern part of a line between the tips of Adelaide and Alexander Islands to investigate inflow, while C3 was located on the western edge of the George VII channel to investigate outflow.  Sites C2 and C3 were located too far south in the ice to be reached, and an initial pass over the C1 target showed it to be too bumpy and deep to deploy a mooring.  Using the high-resolution SO GLOBEC digital data base to pick new sites, we chose to deploy C1 and C2 close to the line between the two islands and C3 at the B2 site, roughly 90o to C1-C2, thus forming a L.  All three mooring sites were located within the multi-beam data area, which made it easier to pick smoother sites.  Since the SO GLOBEC depth data were not corrected for local sound speed, we made full depth surveys at C1 and C2, and merged the new C3 data collected during the C3 deployment with data collected last year during the B2 deployment.  Plots of the depth surveys are shown in Appendix A.

3.2   Mooring Operations

          One primary objective of LMG02-1A was to recovery the 6 WHOI current meter moorings and the 8 SIO Acoustic Recording Package moorings (ARPs) deployed last year on LMG01-3, refurbish the 8 ARPs and redeploy them, and deploy 3 new WHOI moorings.  To accomplish this, the cruise track was designed with the following sequence of mooring operations: 1) recover S1 on south transit to Palmer Station; 2) steam south from Palmer Station to recover S7 and S8; 3) recover WHOI A1, A2, A3, 4); 4) recover WHOI B1, B2, B3; 5) steam north along the outer line of SIO ARPs, recover S6, S5, S4, S3, and S2 and deploy refurbished ARPs from earlier recoveries at these sites; 6) deploy WHOI C1, C2, C3; 7) deploy refurbished ARPs at S8 and S7 on way to Palmer Station, and S1 on northbound transit to Punta Arenas. This plan was chosen to minimize steaming time between mooring operations plus provide adequate time between ARP recoveries to turn these instruments around for redeployment and sufficient time between the WHOI recoveries and deployment of the new moorings for two "workhorse" ADCPs and two SeaGauges (bottom pressure, temperature, conductivity recorders) to be downloaded, checked, and made ready for redeployment in the new moorings.

            Overall, we followed this sequence during the cruise with a few modifications.  The ARP at S8 responded to acoustic interrogation but did not lift off the bottom despite repeated lease commands being sent and acknowledged.  It was left and not replaced. There was no response at B1 to any commands sent by the deck unit.  The ARP at S3 was recovered but not replaced, so there would be one unit to deploy at a new site (S9) located in Rothera channel. The C3 mooring was deployed at the old B2 site since the intended C3 site was deep into the ice pack south of the ice edge.  Figure 2 shows the location of the ice edge in southern Marguerite Bay on February 13.  The red dot in Figure 2 is roughly 3 nm south of B2 and 6 nm north of B3.   

[image: image2.jpg]



Figure 2.   Satellite image of southern Marguerite Bay, showing the extent of pack ice on February 13.  The B3 and original C3 mooring locations were south of the ice edge.

            Fortunately, we had eight straight days of good working weather leaving Palmer Station, and with skilled personnel and excellent equipment, the mooring work went quickly and smoothly. During this period, all of the ARPs were recovered except S8 and 5 were redeployed, 5 of the 6 WHOI moorings were recovered (including B3 in the ice), and the new C1 and C2 moorings deployed.  Mooring operations were then suspended due to rough weather, and the rest of the mooring work was done during a few brief windows of good working weather. A more detailed description of the mooring operations is given in the Chief Scientist's Cruise Narrative (section 6).  The positions, time and water depth of all mooring recoveries and deployments are listed in Table 1.

            The success of the mooring operations on LMG02-1A was due to the following factors. The combination of the new RPS mooring winch, knuckle crane, and stern A-frame with highly skilled personnel on deck made for efficient and safe mooring operations. The ship handling was excellent, with Captain Robert at the helm in the aft control room with a clear view of the aft deck during all mooring recoveries. The depth survey grids and mooring deployment approaches were done skillfully by the mate on watch at the bridge.

3.3     Moored Data Return

            The 6 WHOI current moorings were deployed during LMG01-3 along two transects, the A-line located west off central Adelaide Island, and the B-line located towards the southwest of the southern tip of Adelaide Island.  The 3 moorings along the A-line were called A1, A2, and A3, with A1 being closest to Adelaide Island.  The 3 moorings in the B-line were called B1, B2, and B3, with B3 located closest to Alexander Island.  The positions and depths of these 6 moorings are given in Table 1.  

            The A-line moorings were recovered with no apparent damage to any instrument or mooring equipment.  The B1 mooring was never recovered.  The B2 mooring was recovered with the flotation collar on the upper-most instrument (ice profiler) broken off.  The data from SEACAT 1457 (file B2sc050m900s) indicates that the B2 ice profiler lost its buoyancy at July 14, 2001 19:29:36 GMT - Bastille Day.  Instruments on B2 above 100 m are affected.   The B3 mooring was recovered with the top flotation sphere flooded.  The metal bracket for the ARGOS beacon was bent, which had apparently created a small leak which allowed water to fill the sphere.  All instruments on the B3 mooring except the deep SeaGauge sank to a different deeper depth on June 19, 2001 at 16:00 GMT.

A preliminary summary of the data return from the different instruments is given in Table 2.   A draft copy of a moored data report is included in Appendix C.  

[image: image3.wmf]Activity Name

Mar

Apr

May

Jun

Jul

Aug

Sept

Oct

Nov

Dec

Jan

Feb

2001

2002

Mar

Apr

May

Jun

Jul

Aug

Sept

Oct

Nov

Dec

Jan

Feb

A1mc050m150s (mc)

A1tr075m225s (t)

A1mc100m300s (t)

A1wh110m1800s (uvw)

A1tr150m225s (t)

A1tr200m225s (t)

A1vap250m900s (puv)

A1mc250m150s (t)

A1va400m900s (tcuv)

A1sg518m300s (ptc)

A2ip050m002s (pd)

A2mc050m150s (tc)

A2mc100m150s (tc)

A2tr150m225s (t)

A2tr200m225s (t)

A2va250m900s (puv)

A2mc250m150s

A2va400m900s (tcuv)

A2sg518m300s (ptc)

A3va100m900s (ptuv)

A3mc100m150s (tc)

A3tr150m225s (tc)

A3tr200m225s (tc)

A3mc250m225s (tc)

A3va250m150s (ptuv)

A3va400m900s (tcuv)

A3sg568m300s (ptc)

b1mc50m150s (tc)

b1tr75m225s (t)

b1mc100m150s (tc)

b1wh110m1800s (uvw)

b1tr150m225s (t)

b1tr200m225s (t)

b1vap250m900s (ptcuv)

B2ip050m002s (pd)

B2sc050m900s (ptc)

B2tr075m225s (t)

B2mc100m150s (tc)

B2tr125m225s (t)

B2mc150m150s

B2tr175m225s (t)

B2mc200m150s (tc)

14

B2tr225m225s (t)

B2mc250m150s (tc)

B2bb300m3600s (duv)

B2va400m900s (ptcuv)

B2sg518m300s (ptc)

B3mc050m150s (tc)

B3tr050m225s (t)

B3mc100m150s (tc)

B3wh110m1800s (uvw)

B3tr150m225s (t)

B3tr200m225s (t)

B3mc250m300s (tc)

B3va250m300s (ptuv)

B3va400m300s (tcuv)

B3sg443m300s (ptc)


Table 1. Moored Data Summary showing good data (blue), unprocessed data (gray), and lost data (red).

3.4     Hydrographic Data

            Hydrographic data were collected during LMG02-1A using several difference approaches. Both eXpendable BathyThermograph (XBT) probes and eXpendable Conductivity/Temperature/Depth (XCDT) probes were used to collect profiles of temperature and conductivity during the southward ADCP transect conducted across the Drake Passage.  XBTs were also used to obtain temperature profiles at each of the SIO bio-acoustic moorings, in order to estimate sound speed profiles needed to help process the moored data.  Conductivity/Temperature/Depth (CTD) profiles were taken at each of the WHOI mooring sites, both prior to mooring recovery and after mooring deployments, so that the CTD data can be used to check the T/C calibrations of the moored instruments.  In addition, water samples were collected at all CTD stations for filtration for later chlorophyll-a analysis at Palmer Station. Twelve Niskin bottles were fired at each station, with two at the surface, one at the standard  depths 10, 25, 50, 75, 100, 150, 200, 300 m, and two at the bottom of the cast.  Three water samples for salinity comparisons were drawn from each surface and bottom bottles at the last four CTD stations.  A brief description of the CTD, its operation during the cruise, and the processed profiles will be given next.  The XBT and XCDT data are available on the cruise data CD.  

            The ship’s CTD system consisted of a Sea-Bird Electronics Model 9Plus CTD sampling at 24 Hz with a DigiQuartz quartz crystal pressure transducer, a primary and secondary pairs of Sea-Bird temperature and conductivity sensors, a Chelsea fluorometer sensor, and a WET Labs light transmissometer. The CTD fish was lowered at between 20 - 40 m/min and the data was logged using a Sea-Bird 11Plus deck unit and DOS Seabird Electronics software. The CTD data was averaged into 1 m bins and the averaged downcast data is presented in this report.  Andy Nunn collected and processed all the CTD data, Breck Owens did final processing and plotting, and Sara Disick collected the water samples, did the filtration, and determined the sample salinities using the ship’s Guildline AutoSal salinometer.  

3.4.1     Calibration

            Two tests were conducted to determine how well the CTD temperature and conductivity sensors worked on this cruise.  The first test consisted of comparing the primary and secondary temperature and conductivity profiles at each station.  The results (Table 2) show that the two sensor pairs exhibited a consistent offset, with a mean difference between the primary and secondary temperature sensors of -0.00088 +/- 0.00024 oC and between the primary and secondary conductivity sensors of 0.00250 +/- 0.00040 mS/cm.  These are quite small differences, which would cause a difference in salinity at say (30 mS/cm, 1 oC, 500 m) of only 0.0010 psu due to the temperature offset and 0.0032 psu due to the conductivity offset, or a combined difference of about 0.004 psu.   

	Station
	T1-T2
	STD
	C1-C2
	STD

	A1
	-0.96
	3.17
	0.194
	0.283

	
	-0.89
	0.13
	0.189
	0.009

	A2
	-0.73
	1.26
	0.250
	0.136

	
	-0.86
	0.34
	0.229
	0.028

	A3
	-1.10
	6.13
	0.229
	0.603

	
	-0.92
	0.30
	0.228
	0.027

	B1
	-1.19
	5.46
	0.248
	0.510

	
	-0.97
	0.25
	0.260
	0.022

	B2
	-0.80
	4.14
	0.234
	0.376

	
	-0.88
	0.58
	0.218
	0.055

	B3
	-1.17
	3.53
	0.203
	0.377

	
	-0.87
	0.24
	0.232
	0.028

	C1
	-0.56
	4.68
	0.302
	0.367

	
	-0.86
	0.11
	0.266
	0.011

	C2
	-0.62
	3.18
	0.295
	0.274

	
	-0.84
	0.16
	0.268
	0.014

	C3
	-0.76
	4.98
	0.293
	0.485

	
	-0.82
	0.14
	0.278
	0.013

	Mean
	-0.88
	0.24
	0.250
	0.040


Table 3.  Comparison of CTD primary (1) and secondary (2) temperature and conductivity sensors for the nine CTD casts made on LMG02-1A.  Shown for each cast is the mean and standard deviation for the difference temperature and conductivity, computed over the entire cast (upper value) and over the deeper part beneath 300 m (lower value).  Units are milli-degree C and milli-S/m. The mean and standard deviation of the nine entire cast values are given at the bottom.  

            The second test was a comparison of the bottle salinity SAS (as determined using the AutoSal) with the CTD salinity SCTD computed using the primary temperature and conductivity values and pressure recorded when the Niskin bottle was fired.  A total of 48 water samples were taken and processed, three were discarded as clear outliers, and the remaining 45 bottle salinities used to compare with the CTD values.  The salinity difference between bottle and CTD (SAS - SCTD) is plotted in Figure 2 as a function of sample number, with blue squares denoting the surface samples and the red circles the bottom samples.  There is a tendency for the difference to be of order – 0.010 psu for the first two groups of bottom samples, however, this trend changes at later stations as does the initial trend of the surface samples.  The mean difference over the 45 samples was  SAS - SCTD = -0.0067 +/- 0.0050 psu, with the CTD reading higher salinity than the AutoSal.  The first sensor test indicated that the primary salinity would be roughly 0.004 psu higher than the secondary salinity.  The results of both tests suggest that the CTD primary salinity reads roughly 0.005 psu high, and that the secondary salinity is accurate to within +/- 0.002 psu.   The processed CTD data include both primary and secondary values, so subsequent analysis should use the secondary temperature and salinity data as the more accurate.  However, the difference is relatively small, and the CTD profile data presented in this report were taken with the primary sensor pair.

[image: image1.jpg]Latitude

LMGO02-1A Cruise Track

-63 T T
® WHOI 2001

-64 - ® WHOI 2002
® SIO 2001

65 @ slo 2002

-70
Longitude






   Figure 3.  Difference between the in-situ water sample salinity SAS and the primary CTD salinity SCTD versus sample number.  The blue squares represent surface samples, and the red circles bottom samples.  The dashed line is the mean difference.

3.4.2    CTD Data


Plots of temperature, salinity, density, sound speed, dissolved oxygen, fluorescence, beam transmission, and T/S correlation are shown next for the 9 CTD casts made during LMG02-1A (Figures 4-9).  The units used are oC, psu, kg/m3, m/s, ml/l, volts, %, and potential temperature oC versus psu.  Note that the depth-averaged sound speeds are all close to the LTER-based 1456 m/s value to set the ship’s sounder for this cruise.   

            A relatively warm (>0.5 oC) surface layer overlying cold winter water (< -0.5 oC) was observed at the three A-line moorings.  The warmest surface water occurred at A1 while the freshest surface water (about 33.45 psu) was found at A2.   The surface waters had the lowest light transmission and highest fluorescence, which peaked near 2 volts at A3.  Along the B-line, the upper water column structure was more complex. A clear core of cold winter water occurred at B1 and B2, but was less distinct at B3.   The surface waters above this cold layer showed interleaving of warm and cool layers.  The surface salinity was less than along the A-line, with the water getting fresher southwestward from B1 towards B3.  The mooring B3 was recovered in patchy ice, and the surface water there was the coldest (-1.6 oC) and freshest (33.05 psu) water found at any of the nine CTD stations.   Fluorescence was high along the B-line, exceeding 4 volts at B1 and B2, and 2 volts at B3.  The upper water column structure was also complex at the three C moorings.

The surface salinity decreased from C1 to C2 to C3, while surface fluorescence increased from C1 (1.5 volts) to C2 and C3 (3.5 volts).  Thus the highest fluorescence waters were found at B1, B2 (C3), with intermediate values at A3, B3, and C1.   

[image: image4.jpg]Pressure (dbar) Pressure (dbar)

Pressure (dbar)

60070 75 80 85 90

Station WHOI A1 Position 67°¢ 1.2869° 09 W

200

400

601
2 -1 0 1 2 %3 33.5 34 345 3
Temp (°C) Salinity (psu)

200

026 1027 1028 1029 1030 1031 1440 1450 1460 1470 14¢
Density (kg/m3) 0 SV (m/s), mean = 1457

200

400

600
0

6 1 2 3
Oxygen (mifl) Chlorophyl (Chelsea)

N

LT

Pot Temperature (°C)
(=]

o
@

35 34 345 35
Transmissivity (%) Salinity (psu)




Figure 4.  CTD profile data at WHOI mooring site A1

[image: image5.jpg]Pressure (dbar) Pressure (dbar)

Pressure (dbar)

60070 75 80 85 90

Station WHOI A2 Position 660 51.6 S 700 03 W

200

400

601
2 -1 0 1 2 %3 33.5 34 345 3
Temp (°C) Salinity (psu)

200

026 1027 1028 1029 1030 1031 1440 1450 1460 1470 14¢
Density (kg/m3) 0 SV (m/s), mean = 1458

200

400

600
0

6 1 2 3
Oxygen (mifl) Chlorophyl (Chelsea)

N

Pot Temperature (°C)
(=]

o
@

35 34 345 35
Transmissivity (%) Salinity (psu)




Figure 5.  CTD profile data at WHOI mooring site A2.

[image: image6.jpg]Pressure (dbar) Pressure (dbar)

Pressure (dbar)

60070 75 80 85 90

Station WHOI A3 Position 660 4458 710 0.6 W

200

400

601
2 -1 0 1 2 %3 33.5 34 345 3
Temp (°C) Salinity (psu)

200

@
ted
=}

026 1027 1028 1029 1030 1031 1
Density (kg/m3)

X

40 1450 1460 1470 14¢
SV (m/s), mean = 1456

o

o (r’——'h

400

600
0

6 1 2 3
Oxygen (mifl) Chlorophyl (Chelsea)

N

Pot Temperature (°C)
(=]

o
@

35 34 345 35
Transmissivity (%) Salinity (psu)




Figure 6.  CTD profile data at WHOI mooring site A3.

[image: image7.jpg]Station WHOI B1

Position 67° 56.6 S 69° 54.6 W

Pressure (dbar)

200

400

0
Temp (°C)

601
%3 33.5 34 345
Salinity (psu)

Pressure (dbar)

200

1028 1029
Density (kg/m3)

1440 1450 1460 1470
SV (m/s), mean = 1457

Pressure (dbar)

200

400

600

6
Oxygen (mifl)

o

1 2 3
Chlorophyl (Chelsea)

N

75

80
Transmissivity (%)

Pot Temperature (°C)
(=]

o
&

33.5 34 345
Salinity (psu)




Figure 7.  CTD profile data at WHOI mooring site B1.

[image: image8.jpg]Pressure (dbar) Pressure (dbar) Pressure (dbar)

Depth (m)

Station WHOI B2 Position 680 5.7 S 70031.0 W

0 0
500 : 500
1000, 100
-2 -1 0 1 2 %3 33.5 34 345 3
o Temp (°C) o Salinity (psu)
500 500
1 0010026 1027 1028 1029 1030 1031 ! 0010440 1450 1460 1470 14¢
0 Density (kg/m3) 0 SV (m/s), mean = 1459
500 i 500
10002 5 70 10000 5 3 5
0 Oxygen (mifl) o > Chlorophyl (Chelsea)
3
e
2
500 So
o
£
o«
100 L ok
070 75 80 85 90 & %3 33.5 34 345 35

Transmissivity (%) Salinity (psu)

80




Figure 8.  CTD profile data at WHOI mooring site B2.

[image: image9.jpg]Station WHOI B3

Position 68° 15.2 S 700 59.2 W

o 0 0
5
S
T 200 200
e \
5
2 400 : 400
ol
o
600, 601
-2 -1 0 1 2 %3 33.5 34 345 35
o Temp (°C) o Salinity (psu)
5
S
T 200 200
e
3 400 400
o
o
600, 600
1026 1027 1028 1029 1030 1031 1440 1450 1460 1470 1480
0 Density (kg/m3) 0 SV (m/s), mean = 1453
H
S
T 200 200
e
3 400 400
o
o
6002 6 10 6000 1 2 3 5
0 Oxygen (mifl) o > Chlorophyl (Chelsea)
3
= e
E 200 2
s Y
=3 o
400
8 5
60! b
070 75 85 90 & 233 33.5 345 35

80
Transmissivity (%)

34
Salinity (psu)




Figure 9.  CTD profile data at WHOI mooring site B3.

[image: image10.jpg]Pressure (dbar) Pressure (dbar)

Pressure (dbar)

60070 75 80 85 90

Station WHOI C1 Position 680 2.6 S 69° 200 W

200

400

601
2 -1 0 1 2 %3 33.5 34 345 3
Temp (°C) Salinity (psu)

200

@
ted
=}

026 1027 1028 1029 1030 1031 1
Density (kg/m3)

X

40 1450 1460 1470 14¢
SV (m/s), mean = 1456

o

200

400

600
0

6 1 2 3
Oxygen (mifl) Chlorophyl (Chelsea)

N

Pot Temperature (°C)
(=]

o
@

33.5 34 345 35
Transmissivity (%) Salinity (psu)





Figure 10.  CTD profile data at WHOI mooring site C1.

[image: image11.jpg]Pressure (dbar) Pressure (dbar) Pressure (dbar)

Depth (m)

Station WHOI C2 Position 68° 14.5 S 69° 59.9 W

0 0
500 500
1000, 100
-2 -1 0 1 2 %3 33.5 34 345 35
Temp (°C) Salinity (psu)
0 0
500 500
1 0010026 1027 1028 1029 1030 1031 ! 0010440 1450 1460 1470 1480
0 Density (kg/m3) 0 SV (m/s), mean = 1461
500 500
10002 4 6 10 10000 2 3 5
0 Oxygen (mifl) o > Chlorophyl (Chelsea)
3
e
2
500 So M
o
£
o«
100 Lok
070 75 80 85 90 & %3 33.5 34 345 35

Transmissivity (%) Salinity (psu)




Figure 11.  CTD profile data at WHOI mooring site C2.

[image: image12.jpg]Pressure (dbar) Pressure (dbar) Pressure (dbar)

Depth (m)

Station WHOI C3 Position 68° 6.0 S 700 30.5 W

0 0
500 E 500
1000, 100
-2 -1 0 1 2 %3 33.5 34 345 3
Temp (°C) Salinity (psu)
0 0
500 500
1 0010026 1027 1028 1029 1030 1031 ! 0010440 1450 1460 1470 14¢
0 Density (kg/m3) 0 SV (m/s), mean = 1460
500 500
10002 4 6 10 10000 1 2 3
0 Oxygen (mifl) o > Chlorophyl (Chelsea)
3
e
2
500 So
o
£
o«
100 b
070 75 80 85 90 & %3 33.5 34 345 35

Transmissivity (%) Salinity (psu)




Figure 12.  CTD profile data at WHOI mooring site C3.

3.5   Drifter Measurements

            A total of 6 WOCE-style, near-surface drifters (Sybrandy and Niiler, 1991; Brink et al., 2002) were deployed in the waters near Marguerite Bay (see Table 1 for their launch positions and time).  Each drifter was equipped with a holey sock drogue centered at 15 m, and reported its position via Service ARGOS roughly 20 times per day. Tracks for the first few days after deployment are shown below.

[image: image13.png]2002 Surface Drifter Tracks

66°0'-

67°0'

68°0'

1000m

72° 0

01-Mar-2002




Figure 13.   Initial tracks through March 1 for the six surface drifters deployed during LMG02-1A.

3.6   Float Deployments

            The original plan for this cruise was to launch 12 profiling floats in the inflow, outflow, and central area of Marguerite Bay.  These floats are a new version of the design used in previous experiments, such as WOCE and the Argo float program.   The basic concept is for the float to descend to a depth, here 250 m, drift with the ocean current, then descend quickly to a deeper depth, here the bottom or 600 m, and make a profile of temperature and salinity to the surface of the ocean.  At the surface the floats are tracked by satellite and send their data back to shore and then descend for another cycle.  In the past, these floats have used the ARGOS satellite system for positioning and transferring the data back to shore.  The floats deployed on this cruise use GPS for positioning and the ORBCOMM satellite system, which has two-way communications, for data transfer.  This configuration allows for at least an order of magnitude increase in bandwidth and two orders of magnitude decrease in the time on the surface.  It is presently being used successfully in the subtropical North Atlantic.

            The profiling floats were programmed for a 5-day repeat cycle.  Prior to the cruise, the number of polar orbiting ORBCOMM satellites had been reduced to only two, greatly limiting the time window for communications.  The software in the float limited the time on the surface to only two and half hours, which meant that if the time estimates for taking the profiles to the surface were off, the floats would miss the satellites or only have partial data transfer.  The first three floats were launched on 12-14 February.  When the floats surfaced for the first time, there was limited communications from only two of the three floats.  At this time, the LMG had arrived on location for the deployment of the next set of floats.  These next 5 floats were deployed.  Upon further discussion with J. Valdes who was monitoring the reception of data at Woods Hole, it was determined that the float data was not getting through the ORBCOMM system effectively.  The remaining four floats were not deployed and will be reprogrammed and deployed on the 2003 LMG SO GLOBEC mooring cruise.

4.  Meteorological Measurements

4.1      Introduction
A good knowledge of the surface meteorological conditions during the Southern Ocean GLOBEC (SO GLOBEC) program is essential to understand the role of surface wind stress and heat flux forcing on the regional circulation and upper ocean properties.  The surface meteorological data are also useful in interpreting other physical and biological data collected during the program.   The primary sources of surface meteorological data during SO GLOBEC include the data collected aboard the L.M. Gould and N.B. Palmer during their cruises in the study area and two Automated Weather Stations (AWSs) that were deployed on small islands in the mouth of Marguerite Bay in May, 2001 during NBP01-3. This section provides a preliminary description of the meteorological data collected on LMG02-1A.  

The L.M. Gould left Punta Arenas on February 6 and arrived at Palmer Station on February 11 (Leg 1).  She left Palmer Station on the next day and returned to Palmer Station from the SO GLOBEC area to the south on February 26 (Leg 2).  The L.M. Gould left Palmer Station the next day for Punta Arenas and arrived there on March 3 (Leg 3). 

            A full suite of meteorological and underway data was collected during the cruise with two exceptions. Sea surface temperature (SST), sea surface salinity (SSS), and fluorometer data were not collected while the ship was docked at Palmer Station.  The ship’s meteorological data acquisition system (DAS) was turned off for 41 minutes on February 18 between 1339 and 1419 GMT.  This was done in a successful attempt to reduce some high frequency noise present in some of the variables (e.g., shortwave radiation, air temperature).   The ship uses GMT year day (yd) as given by GPS for time.  Leg 2 corresponds to yd = 42.8007 to 57.4000.   Our description here will focus on the surface forcing during Leg 2, when the LMG was working in the study area. 

4.2       Instrumentation

            The meteorological sensors are mounted on the ship’s main mast (Figure 10).  The sensors include a pair of wind monitors and other sensors to measure air temperature (AT), relative humidity (RH), barometric pressure (BP), incident shortwave (SW) and long-wave (LW) radiation, and PAR.  Sea surface temperature (SST) was measured using a remote sensor in the intake manifold, and sea surface salinity (SSS), fluorescence (Fluor), and light transmission (Trans) were measured using a thermosalinograph, fluorometer, and transmissometer placed in the wet lab.  The different sensors and their calibration history and installation dates are given in Table 2.  

[image: image14.jpg]



Figure 14.  Meteorological sensors mounted on platform railing on top of mast.

	Variable
	Sensor
	Serial Num.
	Last Cal.
	Next Cal.
	Installed
	Cal. Inv.

	Star. Wind
	RM Young 5106
	WM 28394
	4/15/01
	4/15/02
	6/7/01
	A

	Port Wind
	RM Young 5106
	WM 35061
	4/15/01
	4/15/02
	4/15/01
	A

	AT, RH
	RM Young 41372LC
	6133
	10/31/01
	10/31/02
	12/1/01
	A

	BP
	RM Young 61201
	BP 01150
	11/7/00
	11/7/02
	After LMG01-4
	BA

	PAR
	Biosp. Inst.

QSR-240P
	6394
	6/5/01
	6/5/03
	7/19/01
	BA

	SW
	Eppley

PSP
	31701F3
	6/1/01
	6/1/02
	7/19/01
	A

	LW
	Eppley

PIR
	32031F3
	6/1/01
	6/1/02
	7/19/01
	A

	SST
	Sea-Bird

3-01/S
	031619
	6/2/01
	6/2/02
	7/20/01
	A

	SSS
	Sea-Bird 21
	219209-1577
	11/10/01
	11/10/02
	Prior to LMG01-8C
	A

	Trans
	WET Labs 

C-Star 25cm
	CST-168R
	12/20/01
	
	Prior to 2002 LTER
	

	Fluor
	Turner 10AU-005-CE
	6046 RTD
	
	
	
	


Table 4.  LMG02-1A meteorological and underway sensors, their calibration history, and time of installation.  The last column indicates if the sensor is to be re-calibrated every year (A) or every two years (BA).

4.3       Data Acquisition and Processing

The raw L.M. Gould shipboard meteorological and underway data were collected using the ship’s DAS.  A 1-min processed subset of the raw data was saved at the end of each day in a flat ASCII text file on the ship’s data drive Q:\.geopdata\JGOF\.  This 1-min time series was produced using a JGOFS code that merged the met data with navigation and other data and combined the ship’s motion and the measured (relative to the ship) wind speed and direction data to make ”true” wind speed and direction relative to the ground.  The light transmission data is not included in the JGOFS subset.  

The daily 1-min data were obtained from drive Q, converted into standard variables using the MATLAB m-file read_lmg_met1m(yd), and after simple editing, stored as MATLAB mat files (e.g., the file for yd 50 is jg050a.mat).  These files were then merged into a composite file lmg_met1m.mat for the entire cruise using merge_lmg_met1m.   A subset of the 1-min cruise data (called cruise_met.mat) was created to cover Leg 2, when the L.M. Gould was working in the study area south of Palmer Station.   This cruise_met data were then used to estimate the surface wind stress and heat flux using create_lmg_wshf1m and stored back in cruise_met.  For further analysis, 1-hour averaged wind stress and heat flux time series were constructed and saved as part of cruise_met.   Copies of these MATLAB files, the m-files used to construct them, the edited daily JGOFS mat-files, summary figures, and document are included in the cruise data CD.

            Overall, the data quality of the meteorological and underway data looks good with one important exception.  The short-wave radiation time series exhibits a negative bias during the night-time which is both large and variable in time (Figure 15).  Unlike the PAR record which exhibits a clean day/night transition from nearly 0 to much larger values, the day/night transition is difficult to determine due to the low values on insolation and the large variable bias.  It is not clear if this bias is in the sensor itself or in the electronics between the sensor and the ship’s DAS.  An initial attempt was made to remove this bias by subtracting from the raw SW data a line which connects the lowest value before sunrise and the lowest value after sunset, and setting the SW values between sunset and sunrise to 0.  This corrected series (called swnf in cruise_met) was used to compute the short-wave heat flux component.       

[image: image15.jpg]700

600 |-
500
400}

2 300}
200}
100

-100
42

o
S
T

44

46

48 50 52

54

56

2500

2000

1500 -

AR

& 1000}

500 -

42

44

46

I I I
48 50 52
2002 Yearday (February 19 = 50)

54

56

58




Figure 15.  Raw shortwave radiation SW (top panel), “corrected” shortwave radiation SWN with the nighttime bias removed (middle panel), and raw PAR (bottom panel).  These data have been averaged over 10-min for plotting.  

4.4       Description of Cruise Weather

Time series of the 10-min averaged surface meteorological data during Leg 2 are shown in Figure 16.  Winds were generally moderate (less than 25 kts) and oriented primary towards and from the NE for most of the first 8 days of this leg.  The air and sea surface temperatures reached their lowest values on yd 45, when the L.M. Gould was working in the edge of the ice recovering the B3 mooring.  The winds during this day were from the SW, and the air was both cold and relatively dry.  The first major storm arrived on yd 50, with a quick drop in the barometric pressure, winds from the N and NE, reaching over 40 kts as the L.M. Gould stopped its mooring work and steamed into Marguerite Bay near Rothera.  This storm continued to bring warm air and strong winds as the L.M. Gould conducted marine mammal survey work inshore east of Adelaide Island.  As the winds weakened over the next several days, the L.M. Gould was able to resume mooring work, and on the afternoon and evening of yd 53, conditions were prefect (very weak winds, good sunlight) for the marine mammal work conducted along the ice edge in southern Marguerite Bay.  Our hopes to continue to work the ice edge evaporated the next morning (yd 54) when the second major storm hit Marguerite Bay. High winds persisted for most of the rest of this leg, reaching over 40 kts from the NE on yd 56 during a rapid drop in barometric pressure.   We spent part of this period working in Pendleton Pass, where the ship was partially sheltered from the high winds over the shelf.  The winds did drop sufficiently for the SIO S7 mooring to be deployed just before returning to Palmer Station.

[image: image16.jpg]30

LMG02-1A 10-min Meteorological Data

20+

ws

W
o
T

Ta, Ts(red)
o
T

SW, LW(red)
N
=
(=]
T

i I Il
48 50 52
2002 Yearday (February 19 = 50)




Figure 16.  Surface meteorological measurements during Leg 2 of LMG02-1A.  The wind direction plotted is the direction the wind vector is pointing with respect to E (e.g., a wind blowing towards the south = -90o, an eastward wind = 0o).  Units: wind speed, m/s; temperature, oC; relative humidity, %; barometric pressure, mb; short- and long wave radiation, W/m2.

4.5       Description of Surface Fluxes

The surface wind stress and heat flux components are shown in Figure 17 for Leg 2.   The two major storms produced peak wind stresses of about 1.0 N/m2, with much weaker stresses (less than 0.2 N/m2) for about 70% of this leg.  These two storms dominate the mean stress, which has a magnitude of 0.10 N/m2 directed towards the SSW (-97o CCW wrt E).  Table 5 gives simple statistics for the east (Tx) and north (Ty) wind stress and the heat flux components for Leg 2.

	Variable
	Mean
	St. Dev.
	Min
	Max

	Tx
	-0.013
	0.146
	-0.661
	0.534

	Ty
	-0.097
	0.166
	-0.970
	0.279

	Qnet
	-27.7
	101.5
	-236.1
	331.5

	Qsw
	71.1
	113.7
	0
	589.6

	Qlw
	-102.0
	27.7
	-194.5
	-69.3

	Qsen
	8.1
	15.8
	-41.4
	73.8

	Qlat
	-4.9
	12.8
	-53.7
	25.4


Table 5.  Wind stress and heat flux statistics for LMG02-1A Leg 2.  Units: wind stress, N/m2; heat flux, W/m2.

The mean net heat flux into the ocean during Leg 2 was -28 W/m2.  The generally overcast and cloudy conditions limited the incident shortwave flux to relatively low daily values, but also caused a decrease in the long-wave heat loss.  The resulting net radiation flux was –31 W/m2, roughly comparable with the mean net heat flux.  The weak mean sensible heat flux gain and latent heat flux loss tend to counterbalance, so that the net air-sea flux was only Qsen + Qlat =  3 W/m2, which is not significantly different from 0.  

[image: image17.jpg]Qsw, Qlw(red)

Qsen, Qlat(red)

LMG02-1A Surface Fluxes
1 T T T

\\\“/W/mwar ’”‘“*"WWWW//WW -

1 I I I I I I I
42 44 46 48 50 52 54 56 5

E oL ,/”\“«\‘V\‘,,M\\u,,*w/////%w“w\,‘JW, o W/]

100

o
T

100 I I I I I
42 44 46 48 50 52 54 56 58

2002 Yearday (February 19 = 50)




Figure 17.  Surface wind stress and heat flux during LMG 01-03.  Units of wind stress are N/m2 and heat flux W/m2.

5.     Marine Mammal Observations

5.1 Acoustic Census of Mysticete Whales

           The primary goal of this project is to determine the minimum population estimates, distribution and seasonality of mysticete whales within the West Antarctic Peninsula region.  These data will be integrated with the rest of the SO GLOBEC data set to improve the understanding of krill ecology in the area.  Because the vocalizations of most baleen whales are species specific and easily recognizable, passive acoustic techniques can be used to determine long-term, seasonal presence of a species in the area.  The species of interest are blue (Balaenoptera musculus), fin (B. physalus), humpback (Megaptera novaeangliae) and minke (B. bonaerensis) whales.  Southern right whale (Eubalaena australis) and sperm whale (Physeter macrocephalus – an odontocete) calls may also be detected but are expected less frequently. 

            The primary purpose of this cruise was to recover and redeploy 8 bottom-mounted acoustic recording packages (ARPs).  The ARPs consist of a data logging system with 2 18-GB hard disks, an acoustic release, and a hydrophone component floating 10 m above the mooring.  The sampling has been conducted continuously at 500 samples/s over the 11 months of the deployment.  Also during this cruise, sonobuoys were deployed opportunistically to supplement the information obtained from the visual observations, as well as the ARP data.  Sonobuoys are expendable underwater listening devices.  Four main components of a sonobuoy are a float, radio transmitter, saltwater battery, and hydrophone.  The hydrophone detects underwater sounds, which get transmitted to the underway ship using radio waves.  These sounds can be reviewed for whale calls in real-time and simultaneously recorded onto a digital audio tape (DAT).  We deployed 3 types of sonobuoys: 41B and 57B omni-directional sonobuoys that cannot determine the location of the sound source, and 53B DiFAR (Directional Fixing And Ranging) sonobuoys that can be used to determine the exact bearing of the sound from the sonobuoy.

Seven of the eight ARPs were successfully recovered.  Most instruments came back in fairly good condition.  There was evidence of crevice corrosion on the shallow water instrument (S7) and corrosion due to a connector leak in one of the deeper instruments (S3).  The other shallow water instrument (S8) never surfaced even though we were able to talk to it acoustically and send the release command.  Four instruments (S1, S2, S3, and S4) appear to have complete, high quality data sets.  The other three instruments (S5, S6, and S7) had problems that resulted in partial data return.  We have been unable to read one of the hard disks from the leaky instrument.  The other disk is full with good data, so we are hoping to recover the first disk upon return to land and thus retrieve all data for that site.

            All of the recovered instruments were serviced, parts in question were replaced and we were able to redeploy them.  The deployments of all 7 instruments were successful.  Six of the 7 instruments were deployed at the original sites, and one was deployed at a new site within Marguerite Bay (S9).  Old site S3 was not repopulated, and no new instrument was deployed on S8.  (See Figure 1 for ARP locations.)

Preliminary analysis of the ARP data shows high numbers of calls on all instruments. Blue whale calls (Figure 18) seem to be present in numbers greater than expected, and there is evidence of the presence of calling blue whales year round.  Also, initial blue whale call analysis indicates the possibility of higher source levels than have been reported for the species previously.  Blue whale calls seemed stronger on the shelf break than on the shallow water instruments.  Fin whales (Figure 19) seem to be present seasonally, with stronger fin whale calls heard on the instruments from the shelf break.  A few minke whale calls were seen in the preliminary analysis.  Seal calls were heard on S7, they are mostly likely crabeater seals (Figure 20).  Two types of unidentified calls (Figure 21) were seen frequently on all instruments, showing higher call presence during the ice-covered periods.  The source of these sounds is not known at this time, but the two possibilities are a fish species or minke whales.  No southern right or humpback whale calls were seen in the preliminary analysis.

[image: image18.jpg]Frequency (Hz)
L

A

BLUE WHALE

-

40
Time (sec)

60

80





Figure 18.  Antarctic blue whale calls recorded on the ARPs.  The call is a 28 Hz tone of 10 s duration, followed by a 1 s down-sweep (28-19 Hz) and a 10 s slightly down-swept tone (19-18 Hz).

[image: image19.jpg]FIN WHALE

I\

20

Time (sec)

T T
< ]
el o

(zH) Aouanbaag

T
o
-




Figure 19.  Antarctic fin whale calls recorded on the ARPs.  The call produced by the whale is a single down-swept pulse (30-15 Hz). Multipath propagation produced 2 additional pulses.

[image: image20.jpg]Frequency (Hz)

(5]
(=3
=1

—_
(=3
=1

CRABEATER SEAL

EETREY T
W

™ a '(\

-

0 ' 20 ' 40 '

Time (sec)




Figure 20.  Seal calls recorded on ARPs, most likely crabeater seals.  Complex tones and pulses are produced.  Some of the original energy might have been above 250 Hz (the Nyquist frequency for ARPs).

[image: image21.jpg]Frequency (Hz)

200] T e ol et il
A
100 i\“ Y o\.‘“ W 1‘\ | kol i
0 ' 10 ' 20 ' 30

Time (sec)





Figure 21.  Unidentified calls recorded on the ARPs.  Sets of 5 down-swept pulses are produced by one animal, and a set of single down-sweeps (110-60 Hz) by a different animal.

            Sonobuoys were deployed both when marine mammals were visually detected and also randomly throughout the cruise.  A total of 39 sonobuoys was deployed – 34 omnidirectionals (19 of type 41B and 15 of type 57B) and 5 DiFARs (53B).  The locations of all the deployments are shown in Figure 22 and given in the cruise event log (Appendix 2).  Species heard on the sonobuoys were blue whales, minke whales, and possibly a fin whale (Figure 22)  Sperm whales clicks, as well as unidentified beaked whale species (possibly Hector’s beaked whale) whistles were heard on sonobuoys deployed in the Drake Passage.

[image: image22.png]LMGO2-01A sonobuoy locations

E
3o

B * + sonobuoys
£] | 7 s

r o fins

&2 1| % minkes

&= ©_odontocetes

latitude

(l
72 70 68 66 B4 52
longitude




Figure 22.  Sonobuoy deployment locations with species heard on the sonobuoy marked.  Calling whales can be heard at large distances from the sonobuoy so a detected call does not necessarily indicate vicinity of whales.

5.2 International Whaling Commission Cetacean Sighting and Biopsy Summary

            Visual survey was conducted throughout the cruise in suitable weather conditions and commenced off the east coast of Chile on the southward journey to the Western Antarctic Peninsula study area. Few sightings were made until reaching the Boyd Strait and Gerlache Strait area on 10 February.  Humpback whales were numerous in this area (28 sightings/59 animals). Throughout the first mooring deployment phase of the cruise (11 – 18 February), small numbers of humpback, sei, minke, killer and unidentified whale sightings were made. After weather conditions deteriorated at B2 mooring site on 19 February, the ship headed for Porquois Pas to conduct cetacean survey in calmer waters until weather cleared in Marguerite Bay. Weather conditions were not good, and only small numbers of humpback and minkes were sighted. Mooring deployments commenced in Marguerite Bay the evening of 21 February. 

            Cetacean survey continued on the afternoon of 22 February on a track to the ice edge. Humpback whales were concentrated near the ice edge (10 sightings/30 animals) at the southern end of Marguerite Bay. Two biopsy trips were made using the zodiac, resulting in five biopsies (skin and blubber) from two groups. Plans to continue survey along this ice edge to the east were cancelled due to worsening weather the next morning. 

            The ship again headed for the protected east coast of Adelaide Island and Matha Strait. Matha Strait was reached on the morning of 24 February. The ice edge here extended out into the mouth of the Straits, precluding survey. A large number of seals were evident here throughout the sea ice. The ship headed further north to Pendleton Straits and cetacean survey was conducted throughout this area. Humpback whales were concentrated in the Pendleton Strait/Mudge Passage area. Single minke whales were also sighted throughout the passage. 

            Palmer Station was reached on 26 February. Two pairs of humpbacks were sighted off Cormorant Island by Palmer Station personnel and a zodiac trip to obtain biopsies resulted in two samples from one pair and individual photo-identification records for all four animals. Humpback whales were also numerous during the transit through Dallman Bay on 27 February (20 sightings/42 animals). Calm conditions across the Drake Passage on 28 February provided good sightings of three groups of Mesoplodon, hourglass dolphins and a sperm whale.

The total time on effort up to 28 February was 148 hours 40 minutes. 

	Cumulative species
	Cumulative

sightings/animals

	Unidentified large whale
	7/10

	Hourglass dolphin
	2/14

	Humpback
	75/168

	Undetermined minke
	13/18

	Unidentified whale
	11/62

	Killer whale
	1/25

	Sei
	1/8

	Unidentified small whale
	1/2

	Unidentified cetacean
	2/3

	Like minke
	2/2

	Mesoplodont
	3/13

	Sperm whale
	1/1

	Cumulative TOTAL
	117/322


Table 6.   Summary of cetacean sightings during LMG02-1A (to end 28 February)

Figure 23.   Map of cetacean sightings in study area.

6.   Chief Scientist’s Cruise Narrative

Wednesday (2/6) (yd=37)

The start of LMG02-1A was delayed one day while we waited for a shipment of lithium batteries for the SIO moorings to arrive. The original air shipment of three containers got split en route, with one container making it to Santiago and the other two eventually arriving in Mexico. Once they were found, these two containers were sent to Miami and then Santiago, where AGUNSA hired a plane to fly all three containers to Punta Arenas, where they were delivered to the ship at 1500, just two hours before we were to steam. These batteries are considered "hazardous material", and can not be air shipped on an airplane with passengers, thus the need to hire an empty commercial jet for the Santiago to PA leg.

Ship left PA with pilot aboard at 1700 (Local Time = GMT-3). Strong winds from the west at ~25 kts, with scattered clouds. Andy fixed the connection on the long-wave (PIR) sensor, so that it seems to be working fine.  After dinner, the Chief Mate gave us a safety briefing, and we all donned our survival suits, and entered the rescue boat. Then we held a brief science meeting with all the science crew and Raytheon staff.

Thursday (2/7) (yd=38)

Sky was most clear all day, with some scattered clouds. Held meeting with Captain and all mooring folks, to explain what operations would be done, and how the different groups would work together.  I analyzed the CTD data taken at 3 deep stations just west of the southern tip of Adelaide Island on the LTER cruise LMG02-1 to compute a mean sound speed for our bathymetry work. The mean value was 1456 m/s.  The original (default) value 1500 m/s will be changed to this new value at Palmer Station.  Andy held a short class on using the new automatic XBT launcher at 1900, and the XBT/XCDT/ADCP section across Drake Passage was started about 21:48.

Friday (2/8) (yd=39)

Continued the XBT/XCDT/ADCP section across the Drake. The auto XBT launcher is working well.  Winds strong all day, about 25-30 kts from the N and NW.  Overcast occurred all day, causing very low shortwave readings from the PSP. Because these values were so low, I processed the JGOFS met data collected on LMG02-1, and found that during the last five days when the LMG was steaming back to PA, the PSP values ranged from ~ 800 W/m2 on clear days to lows around 200 W/m2 on cloudy days.  The long-wave sensor PIR values also ranged from ~ 180 to 320 W/m2, with a mean value of ~ 260 W/m2, over the last 4 days of LMG02-1. The initial PIR values on our cruise seem a little low in comparison, but ok. Andy checked that the PIR and PSP calibration coefficients were correctly entered in the ship's DAS software.

Saturday (2/9) (yd=40)

Clear sky in morning, with bright sun, distinct shadows on deck, lower winds, 10-20 kts from W and NW, with air temperatures now down to roughly 5 oC.   The XBT/XCDT/ADCP section was continued, with surface ARGOS drifters deployed at some specified XBT sites.  Deb spotted several whales, and Mark deployed several sonobuoys, catching blue whale calls that identified the whales as belonging to the Antarctic group.  We started the SO GLOBEC cruise event log with Deb's whale watch (decided not to include the XBT/XCDT deployments in the event log since that data will be sent to Teri Chereskin (SIO) as part of her research effort). During the day, the sky remained most clear, with PSP readings reaching up to roughly 600 W/m2, which seems more normal. Will want to check on the PIR and PSP values collected today by processing today's JGOFS met data tomorrow morning.

Afternoon marked more clouds, some overcast developing. ETA to the first SIO mooring S1 is about 1800, just after dinner. Approached S1 about 1840, then waited while the hydraulic hose on knuckle crane was repaired.  A XCDT cast was made at 1855, providing a clean cast to about 550 m.  S1 release command first sent 1913, then resent. S1 surfaced about 2020 and was onboard by 2039.  S1 was taken directly to Baltic room and secured, and deck secured, we continued the XBT/XCDT section towards Palmer Station.

Sunday (2/10) (yd=41)

Entered Gerlache Strait in very early morning, some low clouds and overcast, but still bright, winds down to 5-10 kts, from the SE. Deb and Rebecca starting their marine mammal survey early, and had seen some whales before 0850, when first sonobuoy was launched. The initial reading of S1 indicates blue, humpback, and fin whale calls, plus a periodic loud noise in the last few days, suggesting some ship had passed using an air gun.  Meet NBP during final approach to Palmer Station.

The LMG docked at Palmer Station at 1645.  Safety meeting with Station Manager just after docking. Off loading of gear for Palmer Station started, and once the vans were removed from the deck, Scott and crew relocated the mooring winch and some other deck equipment.   Most of the scientific party went ashore, some took the trolley to visit the small peninsula just north of the station, but only saw a few penguins and no seals, some went to the station store, and then most went to the station bar for fun and pool.  The crew of the NBP came ashore after dinner, including John Anderson, the chief scientist on their geophysics cruise. We meet, and I showed him some of the GLOBEC multibeam data that we have collected, and he agreed to give us much of his NBP SeaBeam data except for several small regions where they have done extensive mapping as part of two students’ thesis research. I assured him that this was fine. John has already told Susanna York to send us John's data once their cruise is over, and Susanna is back at Lamont. John also mentioned several maps and references to the bathymetry in the GLOBEC area, which we will get after the cruise. I was very glad to meet John, and obtain his cooperation.

Maria Vernet asked if we would be willing to collect water samples for chlorophyll analysis. We agreed to collect 10 bottles at standard depths during the CTD casts made at the WHOI moorings, provided this activity did not require much extra time. Marie then set up a filtration system in the dry lab, and went over the water collection and processing methods. The filters with samples will be stored in the freezer for analysis back at Palmer Station.

The winds picked up during the evening, with some rain.

Monday (2/11)  (yd=42)

Awoke at 0700 to find winds up to 30-40 kts, with gusts up to 50 kts and heavy rains at times. These high winds make it too dangerous to use the main crane, so we will have to wait until the winds are down below 30 kts before the LMG hatch cover on the main hold can be opened and the van and other supplies that can not be frozen can be lifted using the main crane and transferred to shore.  Also, the ship needs the winds from the W and NW to be below 30 kts in able to steam away from the dock without danger of being pushed on the opposite rocky shore.

The winds finally dropped below 30 kts around noon, and after lunch, we all went to work on off loading the remaining van and other supplies for Palmer Station. Then got our mooring gear spotted and secured on deck and the VACMs and floats in the deck wet lab. Randy and Josh and others got the rest of the scientific gear and supplies in the hold organized and secured.  Around 1500, Andy changed the ADCP sampling configuration file to the GLOBEC file. Andy also changed the sound speed in the ship's depth sounder from 1500 m/s to 1456 m/s, which we will keep fixed until our return to Palmer Station. With a bit of sun braking through the overcast, and NE winds of 15-25 kts, we left Palmer Station at 1600. The LMG will steam at roughly 6-8 kts to reach the SIO mooring S7 at 0400 tomorrow. We have a very tight cruise schedule, and hope to recover both S7 and S8 before heading to the WHOI A-line to start mooring recovery there.

John has asked that we obtain a sound speed profile at each of the SIO mooring sites. There is one case of 24 XCDTs on board, but it is unclear if these can be used (Andy is checking with RPS). There are several cases of XBTs on board, so we decided to drop a XBT at the next two mooring sites (S7 and S8), which should provide the temperature profile needed for constructing the sound speed profile.  Breck has also asked about making a CTD cast just before or after his float deployments.  The instruments initially remain at the surface for about 30 min before starting their first decent.  The CTD cast is to check the float temperature and conductivity sensor calibration.  To save time, we decided that Breck could launch floats at the WHOI mooring sites with no time cost since we plan to make a CTD cast at each mooring site.  The other floats could be launched without a CTD profile, since the water properties below 200 m are horizontally uniform enough to allow a check of the float's bottom values.

Tuesday (2/12) (yd=43)

Arrived at S7 at 0400, and decided to wait for more light before starting the S7 recovery. While waiting, deployed one sonobuoy and made XBT cast 77. By 0445, sufficient light to start, and the release was fired at 0455, mooring spotted at 0522, and on deck by 0545.   During final maneuvering to pick up instrument, the ship's DAS froze, so that the Captain did not have wind information in the aft control room. Andy had to reboot the DAS, which did not take long, so it was up as we left S7.  Departed S7 for S8, with a deployment of one WHOI surface drifter and one float roughly half-way between S7 and S8.

Drifter 25180 was deployed at 1203, and float 138 deployed at 1205.  Conditions are excellent, winds 10-15 kts from the NW, scattered clouds, some clear sun. The ship slowed to a few kts and both instruments launched over the port quarter. Ship then picked up speed and continued to S8. Andy has some 800-m XBTs that we can use along the outer SIO mooring line. We will continue to use XBTs at the inner SIO sites.

Arrived at S8 at 1700, having deployed a sonobuoy about 1645 and XBT cast 78 about 0.3 nm from the site. Burn command was sent 4 times with confirmation received, however, mooring appears to be stuck in the bottom. A short snow squall with increased winds passed the ship about 1745-1830, followed by moderate winds ~15 kts and clear visibility, great conditions for mooring recoveries. Decision made to wait on station until 2300, hoping that the mooring will free itself from the bottom and surface. The ship will steam a line over the mooring 1 nm on each side, and monitor the acoustic range to the mooring. At 1100, decision made to leave S8 and steam to A1.  As leaving site, drifter 24477 was deployed at 2321 and float 139 deployed at 2322.

Wednesday (2/13) (yd=44)

Arrived at A1 at 0400. Andy and Breck made CTD cast 1 about 0.2 nm from A1, tripping 12 bottles, doubles at surface and bottom, singles at the other standard depths. Standard procedure is for the CTD to be lowered to 10 m for approximately 10 min for the oxygen sensor to equilibrate with the water temperature.  Andy and Sara drew water samples for salt and filtration.  The CTD was onboard by 0507, and the release command sent while the ship was still 0.2 nm downwind (east) of the reported position.  The ship slowly headed towards the site, release command resent, and the mooring surfaced about 50 ft behind the ship at about 0530.  Recovery went smoothly, although there was a wire wozzle near the ADCP.  Little growth (just a slight film on the flotation balls. The mooring was on deck by 0646, and the deck cleared by 0745. We then headed for A1, with an ETA of 0945.

Arrived A2 at 0945. Scott checked that release was there, then we did CTD cast 2 about 0.3 nm to north of A2 position.  CTD cast completed by 1042, then we steamed slowly towards A2 until about 500 m from site, Scott sent the release command at 1052, and A2 popped to surface within a few minutes. The recovery went very smoothly, and all equipment looked in good shape except the top two microcats had one holder broken off. A2 was on deck by 1206, and after a break for lunch, equipment was put away and the deck cleared by 1400 as we headed for A3. The weather during the recovery varied from very brief snow showers to sunny skies with only a few clouds to low overcast.  Winds were moderate, ~ 10 kts.  The barometric pressure has been very steady at ~ 975 mb for most of the day.  ETA at A3 is 1530.

Arrived at A3 at 1515, with ship stopped about 0.3 nm to the N. Scott tried but did not hear any return from the release. Even with ship declutched, no return. Checked deployment position with independent data from last year, and found that the position given in the cruise report is correct. Decided to do CTD cast 3, then try to talk to release again.  CTD cast 3 was completed by 1616, and ship repositioned about 0.3 nm from A3 location, declutched, but no response. Moved ship to top of location, release did respond, giving a range of 492 m, about exactly water depth, so we were very close to top of mooring.  Ship drifted back from location, and Scott sent the release command at 1647, and top float surfaced ~ 30 sec later. The rest of the recovery went smoothly, with all instruments looking good, almost no growth on any sensors. A3 mooring was on deck by 1800. After dinner, deck was cleared and ship started towards B1.   ETA is 0400 tomorrow. Breck and Dick deployed float 137 at 1049, about half-way between A3 and B1.

Thursday 2/14 (yd=45)

Arrive at B1 at 0350. Scott was unable to talk with the acoustic release, from ranges of 0.3 nm to ~0 nm, so we made CTD cast 4. After CTD was completed by 0455, Scott sent fire command at 0513, with no response.  At 0537, ship started a spiral visual search out to ~ 4 nm with no luck. This search stopped at 0700, and the ship headed for B2 as Deb started the MM survey. Arrived at B2 at 0833, and Scott got release there confirmation. Since the ship was surrounded by significant ice, we decided to go to B3 and work on it, while waiting for the wind to blow away the ice from B2.  Ice patchy on way to B3.

Weather this morning was excellent, bright sunrise, very few clouds, winds ~ 5kts, low seas (few whitecaps).Can see mountains on Adelaide and Alexander Islands. During yesterday and this morning, the barometric pressure has remained nearly constant, until 0700 when the pressure is starting to rise.

Arrived at B3 at 1027. Scott could talk to the release, so we did CTD cast 5 about 0.3 nm to NE of mooring location.  CTD cast completed by 1110, and we decided to get an early lunch before sending the release command and starting the recovery. It is sunny, with very few clouds, excellent visibility (can see mountains on Alexander Island), winds have increased to 20-30 kts towards the SW, and ice patches with roughly half clear water.  This will be a cool recovery, with air temperature about -3 oC, SST about -1.3 oC, wind chill about -20-25 oC. 

At 1155, release command sent, from a range of about 900 m. No confirmation, so ship moved closer and release command sent again at 1200.  Release confirmation came at 1203, and the red floatation sphere popped to surface by 1206. Only one glass ball was visible, and it was underwater frequently.  After trying to hook into the glass balls, the captain backed into the red sphere, and the rest of the mooring then recovered. The B3 mooring was on deck at 1315. It looks like a berg hit the uppermost (yellow) floats, catching on the sharp angles of the ARGOS/light bracket and causing a small leak at the top of the sphere. As a result, all the instrumentation about the red flow was hanging down from the red float.  Hopefully this happened late in the deployment. The bottom pressure record looks fine at B3, with no indication of mooring movement over the deployment period. We cleaned the deck while the ship headed back to B2.  Noticed several seals on flows that passed close to the ship, also one penguin.

Arrived at B2 at 1530 and completed CTD cast 6 at 1634. Moved ship to about 0.3nm of site, and sent the release fire command at about 1644 (the yellow sphere popped up at 1646). Some ice patches were present, but did not present any problems. The entire mooring was on deck by 1815. The ice profiler had lost its entire flotation collar with 4 poly floats, i.e., the four plastic rods that attached the collar to the stainless steel frame were broken off), so the profiler was hanging down from 100-m yellow float.  The profiler has a depth recorder, so it should be easy to determine when this happened.

Then headed towards B1 and open waters and Scott conducted a box grid stopping every 2 nm to try to talk with the release.  This search was started about 2030 and ended about 0200.  Then the ship headed for SIO mooring S6.  ETA = 1200.

Friday 2/15 (yd=46)

Spent morning steaming to S6.  Weather: low overcast, fog, air slightly warmer than water by about 1 oC, winds 15 -25 kts from the NW, but variable. Barometric pressure shows a very curious short bump then depression starting about 0730 and lasting to about 0900, perhaps a mini front associated with the fog and highly variable winds.

Arrived at S6 at 1215. Sent first fire command at 1218, then sent second fire command at 1235, and received confirmation, as S6 started to rise. During the ascent of S6, got replacement unit ready to deploy.  Deployed replacement at 1348, roughly 0.4 nm from original site. S6 then surfaced and was recovered and on deck by 1412. Andy then dropped an old deep-water XBT while we waited from replacement S6 to land on the bottom. Final commands sent 1500, and we headed for S5, ETA = 2030.

I realized today that Sara had been taking water samples for Chl-a filtration but not for salinity, a result of my miscommunication.   Salinity samples were taken by Jordan on the southward Drake Passage crossing to check the new TSG just installed on the ship. Once these samples are analyzed by Sara, we can check the TSG calibration for this cruise.  New primary and secondary temperature and conductivity sensors were put on the CTD just prior to this cruise, and these sensors will be shipped back to SeaBird for calibration immediately after this cruise.  We will take two surface and two bottom water samples on all remaining CTD casts to check the conductivity calibrations. Hopefully, this limited check, plus the pre- and post-cruise SeaBird calibrations should be sufficient to determine the uncertainty in the CTD data.

Breck compared primary and secondary temperature and conductivity data for the first 6 CTD casts, and found very small differences, especially below 300 m.  The mean differences between the two temperature and conductivity sensor sets averaged over measurements beneath 300 m are -0.90 +/- 0.04 milli-degree C and 0.226 +/- 0.023 milli-S/m. These differences are small enough that the CTD primary sensor data will be used without any adjustment.

Arrived S5 at 2030.  Sent first release command at 2033, then second at 2048 and got confirmation of mooring rising from bottom.  During ascent of S5, got its replacement ready and deployed S5A at 2139.   Andy then did a deep XBT. S5 surfaced about 2230, and recovered on deck by 2236. Final commands to S5A sent 2300, and we started for S4. ETA = 0430.  Weather overcast, winds 10-20 kts from the NW, barometric pressure slowly rising. Little light, but used the acoustic ranging to the S5 unit to steer ship to within 40 m of the ship when it was spotted from the bridge.

Saturday 2/16 (yd=47)

Arrived S4 at 0430, proceeded to wait until 0500 to start because of darkness.  Sent three release commands (last at 0534) until confirmation of mooring ascent. Then prepared replacement mooring S4A and launched it at 0636.  S4 recovered and on deck by 0710. The hydrophone had an egg sack attached, Ana took photos and saved the egg sack in a container. Final commands sent to S4A at ~0800, and Andy did a deep XBT cast as we left the site, heading for S3.  ETA = 1500.  Fire Drill at 1230.

Over the last few days, Dick has downloaded the SeaGauges, and made plots of the raw data. All five recovered units appear to have worked well, with a full data return. Comparisons between the SeaGauge temperature with the CTD temperature extrapolated to the SeaGauge depth just before recovery shows that the SeaGauge temperature reading is very close to the CTD value, suggesting that the SeaGauge temperature sensor is in calibration.  Comparison with the SeaGauge  conductivity/salinity data just before recovery shows an offset of order 0.15 psu for all units. The instrument calibration sheets from SeaBird indicate that the conductivity cells were calibrated before being cleaned, but not recalibrated after cleaning, so there could be a bias and slope offset.  We may try to mount the SeaGauges to the CTD and let them soak at 10 m for several record cycles, to get a comparison point at the fresh end (33.7 psu) of the T/S range.  The comparison with the deep CTD data gives a comparison at the saline end of the range (34.7 psu).  This approach may provide what is needed to correct the SeaGauge data. Dick also has downloaded the work horse ADCPs, which appear to have worked correctly. Dick was able to get all three units ready to deploy on the new C moorings.

Arrived S3 at 1525, Sent three release commands (last at 1602), before getting confirmation of   mooring ascent. S3 recovered and on deck by 1710, then deep XBT taken as ship heads for S2.  ETA = 0400.

The decision was made to not deploy a replacement instrument at S3, so that it could be deployed at a new site S9 within Marguerite Bay.   Also, there is some concern that the S4A hydrophone may be too quiet, i.e., have low gain, so at S2, John and group will decide if they want to revisit S4A and recover it and deploy a new instrument with a different hydrophone. They decided to leave S4A as is.

Sunday 2/17 (yd=48)

Arrived at S2 about 0400. Sent second release command at 0721, with confirmation of instrument starting to rise. Then prepared S2A and deployed it at 0542.  S2 recovered and on deck at 0616. Then a deep XBT fired at 0630, and two sonobuoys launched at 0631 (it failed) and 0636.  Final commands sent to S2A at 0653, and we headed for float site F4. ETA = 0700 tomorrow.

Meet with Captain, Randy, Scott, Josh, Deb at 12:30 to go over schedule for rest of cruise. We will try to deploy our three new WHOI moorings on Monday and Tuesday, then drag at B1. Then the rest of the cruise can be devoted to MM work. Will determine positions for WHOI moorings this afternoon. The ice images, plus information coming from the NBP which is working south of us, suggests that we will not be able to get close enough to Alexander Island to deploy C3 at its intended position. The first alternative is to deploy C3 at B2, in order to get a full 2 year record there. We can do this utilizing all the spare wire rope (365 m) left over from last year’s cruise.

At 1500, John suggested that we pass S8 on the way to F4, so that they can determine if the instrument is still there or not. If there, they will disable the release and plan to drag for it or use a ROV on next year's mooring cruise. Asked bridge to do this.

Talked with Dick and Breck about target positions for the C moorings.  Plan is to deploy C1 at or near initial site, C2 in the George VI deep channel, and C3 near B2. This would place the moorings in a L, with two across the month of Marguerite Bay and one offshore.  One might guess that the surface flows may be coherent, but the deep flows uncoupled. These are all high risk locations, since all moorings on the B-line had ice damage. However, these new moorings will have the top-most float at ~ 100m, which should help. Also, the B2 mooring came back, so hopefully the new C3 mooring located there should also come back.

John found S8 at 2400 still on the bottom, and left it with the release disabled.

Monday 2/18 (yd=49)

Arrived at F4 at 0700 and deployed float 110 at 0707, then headed to F5. Deployed float 112 at F5 at 0929, and float 145 at F6 (B1) at 1153.

In route, noticed that some variables in yesterday's JGOF met file had considerable high frequency noise.  The variables affected were SW, LW, AT, WS, and RH, all variables placed on the mast or base of the mast.  Andy shut down the system around 1030 and is doing some tests to help determine and fix the problem.

Randy reported that the NBP had found a distinct ice-edge at -68 23' S, -69 48' W, just about 3 nm south of the proposed C2 site.  Also reported winds from the east and southeast, which might push the ice towards the north. We plan to go to C2 after C1 and determine if conditions allow us to deploy at C2. If not, need to move northward.

Arrived at one mile southwest of the proposed C1 site about 1400, and started a bathymetry survey. It took almost an hour to get the MATLAB plotting program to work optimally on my PC, but Dick go it going, as we were starting with the depth survey.  After finding the proposed C1 site too shallow, we moved site to west using SeaBeam data as a guide.  About 1630, completed depth survey, and moved down-wind to set up for the C1 deployment.  The deployment went smoothly, with the top flotation sphere going in the water at 1658 and the anchor released at 1822. Because of the difficult angle of the approach, the bumpy bottom, and the possibility of some fallback, the actual mooring depth could vary from 450 (design depth, and most likely actual depth) to the shallowest of 396 m.  Then CTD 7 was completed by 2007, Scott disabled the C1 release at 2017, and float 111 and drifter 25120 were deployed at 2032 and 2033 as we left C1 and headed for C2. Drifter 24476 and float 124 were deployed at 2137 and 2139 about halfway between C1 and C2.

On our way to C2, we checked that the sound speed (1456 m/s) set in the ship's sounder was close to that computed at B2 (depth average is 1459 m/s). The difference would only make a 2 m difference in a 1000-m depth reading, so any adjustment for this in the C2 depth survey was ignored.

As we approached the proposed C2 position near midnight, it became clear that this site was several miles deep into heavy ice, making it an impossible place to deploy a mooring without causing heavy damage to the instruments on the mooring when it was being dragged through the surface waters.

Tuesday 2/19 (yd=50) 

Using the complete coverage of the SO GLOBEC SeaBeam data in the George VI channel region, we made a high- resolution map of the channel as a guide, and steamed north along 70 W until we left the ice front and found a relatively level region within the channel.  Because we wanted the site to be within the deep channel (so we can learn about the deep currents in this the major cross-shelf channel, and the bottom quite irregular even in the channel, we conducted an extensive depth survey from 0030 to 0430 to locate a good site, with a design depth of 850 m.  Then woke Scott 0500, redesigned the 1000-m C2 mooring to fit the 850-m site, and headed 1.75 nm to the southeast of the drop site to start deploying the mooring.  The top flotation sphere was deployed at 0608 and the anchor dropped at 0832, after a long tow to the drop point.  As we were deploying the mooring, the barometer and air temperature stated to fall, the wind increased to a sustained 30+ kts from the north, and the seas started to build by noon.

After CTD 8 was completed and the release disabled, we decided to steam to C3 (the original B2 site) to see if the conditions had improved enough for safe mooring operations. Heaved to at C3, the back deck was awash, and the pitching motion would put much too much strain on the mooring line, so Scott called off the C3 deployment and the ship steamed into Marguerite Bay along the southern most tip of Adelaide Island, arriving there around 1700 to start the IWC MM work. Captain reported wind gusts to 60 kts, and the ship's wind sensor reported a peak gust of 106 kts. Conditions much smoother east of Adelaide Island, but winds continued to be 30 kts from the north.

Ship steamed east through Bourqeois Fjord, around Pourquoi Pasque Island, reaching the main channel about midnight. A pod of orcas was seen. Captain spoke with the NBP (now located in the ice in the southern end of Marguerite Bay) about the weather situation, and they think a strong low will hit us tomorrow (Wednesday) and hopefully blow out by Thursday night. We need one good day to deploy the C3 mooring, and if we can not drag at B1, we will do so next year.

Wednesday (2/20) (yd=51)

Continued on a zigzag course within the northern Marguerite Bay to look for whales and other marine life.  Weather not ideal for this, with winds 20-30 kts, white caps, and scattered rain, all of which made looking for distant whale breaths very difficult.  The SIO group deployed occasional sonobuoys.

Around noon, weather still not great for MM operations. Ship doing a zigzag course across the channel moving slowly north towards Tickle Pass, where we hope to find calmer conditions and some whales to biopsy. Ship passing through the Gullet around 1600, and Tickle Pass around 1700.

Scott and crew have been downloading the WHOI instruments. First report is that all VACMs wrote full tapes, an excellent sign.  The ice profiler that lost its flotation had many internal electrical connectors disconnected within the pressure housing, indicative of a lot of shaking (vibration).

After exploring the bay north of Tickle Pass, and finding some large ice flows there with a few whales, seals, and penguins, the Captain decided not to stay there for the night, just in case the winds got strong and started to pack ice into Tickle Pass and make it difficult for the LMG to move south again.  So the LMG headed south and passed though Tickle Pass and the Gullet around 2100. Spotted a pair of humpbacks and launched the zodiac with Randy, Mark, Rebecca, and Sean around 2200. Unfortunately, we lost sight of the whales from the bridge, and they were gone by the time the zodiac reached their last known position.  The zodiac was back onboard by 2300, and the ship continued south.

Thursday (2/21) (yd=52)

Started north from off Rothera conducting the MM survey.  About 0910, launched the zodiac with the same crew to close to a pair of humpbacks spotted by the bridge (this pair may have been the same pair spotted last night in this area). The zodiac crew was able to close and look at the whales just before the whales disappeared.  The zodiac returned to the LMG and we started heading south around 1030 towards B2.  ETA = 1830.

Met with Scott to modify the 450-m C3 mooring so it could be deployed at the old B2 site. By using the extra wire and the deepest VACM saved when the C2 mooring was shortened from 1000 m to 850 m, the new C3 was lengthened to 815 m, with the ADCP at 110 m, and VACMs at 250, 400,and 765 m (50 m above the bottom). We do not have sufficient microcats to put one on the bottom VACM, and can not put a SeaGauge at 810 m on the release, since the remaining units have a maximum depth range shallower than 800 m. Therefore, the new array will have just the VACM 50 m above the bottom, and a T-pod just above the release. This will provide good temperature data near the bottom, and hopefully will be able to use the deep TS relationship to infer salinity.  Checked design with Dick after lunch, who thought it fine.  Scott and crew will start winding wire on the winch then.  Once at B2, we will assess whether conditions are suitable for deployment, and where to start deploying.  We will want to deploy going into the wind. Also, we will aim for exactly the old B2 position, and depending on how we approach the position, will add for some fallback.

Arrived at C3 (B2) about 1815, with almost no winds (<5 kts), occasional periods of light snow, limited visibility, and swell from oth W and NW, making the seas confused. Depth at the old B2 site was close within a few meters of 811 m.  With no wind, started deployment at 1.5 nm to the SE from the drop site.  Top flotation sphere deployed at 2015.  Ship is about 220 ft long, roughly 70 m. Mast with the GPS antennas about mid-ship, so distance from GPS to stern about 35 m. Due to SE approach, decided to overshoot the drop point by releasing the anchor when the ship's stern was about 100 m NW past the drop point, so fall back will put the anchor back on the drop point. Anchor released at 2044, with water depth 815 m. CTD 9 was completed by 2200, Scott disabled the C3 release, and we headed for B1.

Friday (2/22) (yd=53)

Arrived at B1 about midnight. Made one last attempt to communicate with the B1 release but no response.  Decided to approach the site from the NW, making a .2 nm half circle around the site and then steam towards the NW before stopping and hauling back. Started the first drag at 0036, first weight on bottom at 0120, depressor with pinger 30 m above in water by 0154. Started turn about 0400, and started hauling in at 0439. There was one large tension event (>5000 lbs), but nothing on the hooks. The hooks were placed at 300 m before the end (last weight) and 300 m behind the depressor weight at 700 m.

Decided to do second drag approaching the site from the SSW, then making a half circle around the site, and steaming S and SSW before hauling back, plus increasing the length of wire on the bottom from 700 to 1000 m behind the depressor weight.  Started deploying are 0637, had wire on the bottom by 0650, started turn at 0745 with a total of 1900 m of wire out. Then closed the circle by steaming SSW and stopping at the approach line, and continued to haul back, with no success.  The last weight was on deck by 0952, got gear put away, and started south for the ice edge and marine mammal work by 1000.

The dragging operations took about 10 hrs, and involved Scott, Ryan, and Jim with Randy and later Josh on the deck, Fernando on the winch and A-frame, the Captain monitoring the work from the aft control room, and myself helping the mate on watch steer the best course.  This work was added to the C3 mooring deployment done yesterday evening, so every one was extremely tired by the end of the combined mooring/dragging work. Everyone worked extremely well together and safely despite the long hours, and I want to thank them all for their effort.  Both drags were well executed, and should have worked if there was any part of the B1 mooring left upright. This suggests that the mooring is not there, that it must have been struck by an iceberg and pulled and smashed, so that the release was broken or towed so far (>5-10 nm) covered in our initial acoustic search.  Randy said that he saw many huge icebergs in this area during the LTER cruise this January. Hopefully, the C1 mooring will be more protected by surrounding topography and will survive this coming winter.

The weather conditions for the dragging were quite good, weak winds (<5-10 kts), old swell from the W and NW, and sufficient light to see if any buoys surfaced.  After the dragging was completed, the LMG headed south to near the ice edge, and spotted several groups of humpbacks, and launched the zodiac for sampling.  The zodiac closed with the whales and obtained one biopsy. Around 1530, the zodiac was recalled, and the ship headed S and W for the ice edge. The conditions have improved, with weak winds, very few whitecaps, more sunlight, making looking for whales on the bridge much easier. Around 1630, the zodiac was launched again for biopsy work.

The zodiac returned to the LMG about 1900.  They collected a total of 5 humpback biopsies from two groups.  Except for large swell which made spotting the whales more difficult in the zodiac, conditions were excellent.  After Deb came aboard, John, Deb, Randy, and myself met to decide on the schedule for the rest of the cruise. The options were to leave here about 2000 tonight to get to Rothera Station for tomorrow's visit, or stay here where the whales are and continue to work the ice-edge region to the east into Marguerite Bay, and see if Rothera would allow a visit on Sunday. After thinking about this, we concluded that we should cancel the Rothera visit (to give us the most time flexibility) and continue to work the ice edge where the whales are present.  Randy called Rothera and cancelled, explaining the need to do the science when it can be done. Rothera understood, and all is fine.  We will stop tonight when it is too late to see whales, then start tomorrow at 0400 to work to the east.

Saturday (2/23) (yd=54)

Over night, the winds have strengthen to 15-20 kts from the NW and W, with fog and occasional snow, so visibility and sea state not good for the MM survey work. Detoured north of the Kirkwood Islands and heading back SSE to the ice edge at 0900. Hopefully conditions will improve for the MM work.

Conditions remained poor for MM survey work, with winds 20-30 kts from the N and NW, occasionally from the W, with intermittent good visibility. Deb decided to continue steaming about E then N back towards Rothera, and about 1300 directed the ship to steam to the S9 site for the deployment of the SIO bio-acoustic mooring in the center of the Rothera deep channel. Arrived at S9 about 1515, deployed instrument at 1548, disabled it on bottom while Andy deployed a XBT. John had some initial concern about the launch, in that the glass balls were pulled under the stern rapidly.  However, the instrument sink rate was normal, and the release response was normal, so the    conclusion was that the instrument was ok.  Left site about 1615. 

Plan for the rest of today is to head west and around the outside of Adelaide Island, keeping as close to the coast as reasonable, deploy sonobuoys looking for blue whale calls, conducting visual MM survey work if the conditions improve, arriving at the northern end of Adelaide Island (Matha Strait) near midnight.

Sunday (2/24) (yd=55)

Found Matha Strait to have 10/10 ice, so decided to continue northeast along the shelf and try to enter Pendleton Strait.  The weather has continued to worsen, with winds at 0800 reaching sustained 30-40 kts, with very limited visibility, less than 0.25 nm in snow and fog at times. Barometric pressure has started to drop since midnight.

At 1230, steaming SSE into Pendleton Strait, winds still 30+ kts from the NE.  Visibility has improved, but conditions still too rough for visual MM survey work.  Fire drill at 1240. Start into Mudge Passage, heading for Larrout Island.  This area is more sheltered, winds have dropped to 15 kts, good visibility. Ran into too much ice at about 1500, Captain decided to reverse course and leave this area along the reciprocal track. Saw some large groups of seals on different flows.   One group appeared to exceed 50 animals, others 10 and 20 animals.   Small groups (2 to 6) of Adelie penguins on flows, some near seals.   Saw some humpbacks and one minke whale earlier on the way north into Mudge Passage, but too windy to launch a zodiac. Winds picked as the ship approached Pendleton Strait.  Leaving the strait around 1830, ETA to S7 is 2300.

Wind and seas too rough to do mooring work, so returned to Pendleton Strait to find sheltered waters for the night.  Winds remained 30+ kts.

Monday (2/25) (yd=56)

The winds were still 30+ kts during the morning, so stayed in Pendleton Strait.  Decision made to deploy S7 over the stern.  The zodiacs have already been moved to the 01 deck, leaving the fantail clear for the mooring deployment.  We plan to use the knuckle boom to lift the instrument over the stern gates and lower it into the water off the stern as the ship is making 0.5 kts forward speed, so the entire instrument streams back, away from the stern.  Plan is to leave here about 1800, steam to the original S7 site and deploy there. If conditions are too rough to deploy, steam to an alternative site near Palmer Station and deploy there before docking at Palmer.

Arrived at S7 about 2000, winds still 25+ kts from the NE and large whitecaps, but conditions seem ok for a stern deployment. After getting the instrument ready, it was deployed over the stern with the ship moving ahead at about 0.5 kts so that the floats and instrument are carried away from the stern.  The instrument was raised over the stern gates, and lowered with two tag lines into the water, then released.  This was the smoothest deployment yet during the entire cruise.  After Andy made his XBT cast and John disabled the release, we headed for Palmer Station.

Tuesday (2/26) (yd=57)

Arrived Palmer Station 0800. Drizzle, almost no wind, overcast. Day spent shifting WHOI and SIO gear to make space for the containers and other equipment to be loaded here for the northward trip to Punta Arenas. About 1500, ship was told that some humpback whales were located near one of the Palmer Station water sampling locations, so Josh took one zodiac out with Mark, Rebecca, Breck, Andy, Sara, John to find them and take photos and biopsies if possible. They were successful in getting biopsies from both animals. Shortly after this zodiac left, a second zodiac left with Dave, Bob, Barb, Jennifer, and two others. We also found a pair of humpbacks "rough-housing".  They stayed with our zodiac as it drifted for over one-half hour. Then Josh's boat arrived and continued to observe this second pair.  Our boat left, then Josh's boast left after the whales were starting to display more aggressive behavior towards the boat.  Being so close to these magnificent animals playing was increditable.

Palmer Station had a pizzazz diner at 1730 for us, and we finished the night with a mellow party at the lounge.

Wednesday (2/27) (yd=58)

Left Palmer Station at 1000, headed northeast on inland route (Neumeyer Passage, Dallman Bay).  Conditions for a visual marine mammal survey were excellent, good light, almost no wind.  Rebecca and Deb logged over 20 humpbacks, plus we saw seals and penguins in the water.   ETA for S1 is 0500 tomorrow morning. There will be no XBT/XCTD survey on this northbound transit across the Drake Passage.

Thursday (2/28) (yd=59)

Arrived at S1 around 0420, and released S1A over the stern at 0448.  Andy made a deep XBT cast, and John confirmed the instrument was on the bottom, then disabled the release.  Deployed one sonobuoy at S1A, then started steaming north at 0529 and dropped a second sonobuoy to listen for the blue whale heard on the first sonobuoy but with no success.  Weather today has been perfect, bright sun with occasional clouds, gentle swell from the west, winds below 5 kts, frequent birds.

Friday (3/1) (yd=60)

Back to more typical Drake Passage weather: mostly cloudy, winds from the north at 20+ kts, warm and humid.  

7.          Chief Scientist’s Daily Log 



         

Wednesday – February 6, 2002   (All times local time, GMT-3)

1700 – Depart Punta Arenas steaming eastward out the Straits of Magellan.

1900 – Safety meeting with Chief Mate

2000 – Science meeting

Thursday – February 7


1000 – Mooring group meeting with Captain

1230 – Fire drill

            1900 – XBT class with ET

            2148 – Start XBT/XCDT/ADCP section across the Drake Passage

Friday – February 8

            0000 – Continue XBT/XCDT/ADCP section across Drake Passage

Saturday – February 9

            0000 – Continue XBT/XCDT/ADCP section across Drake Passage

            0530 – Start IWC marine mammal survey, SO GLOBEC cruise event log

            1745 – End marine mammal survey

            1842 – Arrive at SIO mooring S1, make XCDT cast, recover S1

            2045 – Continue XBT/XCDT/ADCP section towards Palmer Station

            2319 – Finish XBT/XCDT/ADCP section, head for Palmer Station

Sunday – February 10  

            0500 – Start marine mammal survey, sonobuoy deployments

            1530 – End marine mammal survey

            1645 – Arrive at Palmer Station 

Monday – February 11

            1500 – Switch ADCP sampling to GLOBEC configuration

            1516 – Change ship depth sounder from 1500 m/s to 1456 m/s

            1600 – Depart Palmer Station, head for S7

Tuesday – February 12

             0400 – Arrive S7, XBT, sonobuoy, start recovery

             0600 – S7 recovery complete, steam for S8

             1203 – Deploy WHOI drifter 25180

             1205 – Deploy WHOI float 138

             1600 – Arrive S8, sonobuoy, XBT, start recovery

             2300 – Left S8 still on bottom, steam for WHOI mooring A1

             2321 – Deployed drifter 24477 

             2322 – Deploy float 139 

Wednesday – February 13

              0400 – Arrive A1, make CTD cast 1

              0500 – Start A1 recovery

              0646 – A1 on deck, head slowly for A2 as deck is cleaned

              0945 – Arrive A2, make CTD cast 2

              1042 – Start A2 recovery

              1206 – A2 on deck, head slowly for A3 as deck is cleaned

              1515 – Arrive A3, make CTD cast 3

              1616 – Start A3 recovery

              1800 – A3 on deck, head slowly for B1 as decked is cleared 

              1049 – Deploy float 137

Thursday – February 14

               0350 – Arrive B1, unable to talk to acoustic release, CTD cast 4

               0700 – Depart B1, head for B2, start MM survey

               0833 – Arrive B2, acoustic release responded, head for B3

               1027 – Arrive B3, CDT cast 5

               1130 – Start B3 recovery

               1315 – B3 on deck, head for B2

               1530 – Arrive B2, CTD cast 6

               1635 – Start B2 recovery

               1815 – B2 on deck, head for B1 to do acoustic search for B1 release

Friday – February 15

               0200 – End acoustic search at B1, head for S6

               1200 – Arrive at S6, send second release command 1235

               1348 – Deploy S6A, XBT

               1412 – S6 on deck

               1500 – Confirm S6A on bottom, head for S5

               2030 – Arrive S5, send second release command 2048

               2139 – Deploy S5A, XBT

               2236 – S5 on deck

               2300 – Confirm S5A on bottom, head for S4

Saturday – February 16      

              0430 – Arrive at S4, send third release command 0534

              0636 – Deploy S4A

              0721 – S4 on deck

              0800 – Confirm S4A on bottom, XBT, head for S3

              1525 – Arrive at S3, sent third release command 1602

              1728 – S3 on deck, XBT, head for S2

Sunday – February 17

               0400 – Arrive S2, send second release command 0421

               0542 – Deploy S2A

               0616 – S2 on deck, XBT, sonobuoy

               0653 – Confirm S2A on bottom, head for S8 and F4    

               2400 – Check S8

Monday – February 18 

              0707 – Deploy float 110 

              0929 – Deploy float 112

       1150 – Deploy float 142 

              1400 – Arrive at C1, conduct bathymetric survey

              1658 – Start C1 mooring deployment

              1822 – C1 anchor deployed    

              1943 – CTD 7 at C1

              2032 – Deploy float 

              2033 – Deploy drifter 25120, steam south towards C2

              2137 – Deploy drifter 24476

              2139 – Deploy float 124

              2330 – Arrive at C2

Tuesday – February 19

               0030 – Conduct bathymetric survey

               0608 – Start C2 mooring deployment

               0832 – C2 anchor deployed

               0844 – Deploy drifter 25119

               0931 – CTD 8 at C2, steam northeast towards C3 (B2)

              1200 – Arrive C3, too rough for mooring work, steam towards Adelaide Island

              1800 – Start inshore marine mammal survey east of Adelaide Island

Wednesday – February 20

              0000 – Continue marine mammal (MM) survey east of Adelaide Island

              2300 – Stop MM survey near Rothera

Thursday – February 21 

             0000 – Continue MM survey north of Rothera

             1100 – Start steaming to C3 (B2) 

             1830 – Arrive C3, check depth

             1850 – Start C3 deployment

             2044 – C3 anchor released

             2130 – CTD 9 at C3, steam for B1

             2215 – Deploy Drifter 

Friday – February 22

              0000 – Arrive B1, begin dragging operations

              1000 – Finish dragging operations, start steaming south 

              1000 – Start MM survey work 

              2300 – Finish MM survey work

Saturday – February 23              

               0400 – Start MM survey work

               1548 – Deploy S9, XBT

               1630 – Confirm S9 on bottom, start for Matha Strait

Sunday – February 24

               0000 – Found Matha Strait blocked, start for Pendleton Strait

               0600 – Enter Pendleton Strait, start MM survey work

               1800 – Leave Pendleton Strait, stop MM survey work, head for S7

               2000 – Return to Pendleton Strait

Monday – February 25 

                1800 – Leave Pendleton Strait, head for S7

                2038 – Deploy S7A, XBT, head for Palmer Station

Tuesday – February 26

              0800 – Arrive Palmer Station

              1500 – MM survey work east of Palmer Station

Wednesday – February 27 

              1000 – Leave Palmer Station

              1200 – MM survey work

Thursday – February 28

               0448 – Deploy S1A, XBT, head for Punta Arenas

Friday – March 1

               0000 – continue to Punta Arenas

8.       Cruise Personnel






          
          Science Party

Robert Beardsley

Chief Scientist

Richard Limeburner

Scientist

Breck Owens                          Scientist

Scott E. Worrilow

Electronics Engineer

Ryan C. Schrawder

Electronics Engineer

James R. Ryder

Mooring Engineer

Mark A. McDonald

Scientist

John Hildebrand          
Scientist

Sean Wiggins                          Electronics Engineer

Ana Sirovic


Graduate Student

Deborah Thiele

Scientist

Rebecca Pirzl


Scientist

Southward Transit to Palmer Station

Maria Vernet                           Scientist

Eugene Burreson                    
Scientist

John Booth                             
Palmer Station

Timothy Brox       

Palmer Station

Northward Transit from Palmer Station

Maria Vernet                           Scientist

Dave Bresnahan                      NSF Representative

Steffi Suhr                               Palmer Station

Gene Burreson                        Scientist

Sue Cowles                             Teacher

Orion Carlisle                          Palmer Station

Brett Pickering                        Palmer Station

Hugh MacMullan                    Palmer Station

          Raytheon Polar Services Staff

Randy Sliester 

Marine Project Coordinator
Joshua Spillane            
Marine Technician
Andrew F. Nunn

Electronics Technician

Sara Disick       

Marine Science Technician
Jordan Watson                        Marine Science Technician (Southward Transit)

          Ship Officers and Crew

Robert Verret II

Master

Morris J Bouzigard

Chief Mate

Tracy Ruhl      

2nd Mate

John Synder     

3rd Mate

Michael L. Murphy     
Chief Engineer

Gerald Tompsett

1st Engineer

Noli Tamayo   

2nd Engineer

Joseph A. Meneses

Oiler

Donde Dasoy


Oiler

Rodolfo S. Lucas                    1st Cook

Luciano Albornoz

2nd Cook

Rafael Sabino


Galley Hand

Fernando Naraga

Deck-Crane

Efren Prado


Deck-Crane

Donito M. Padasas

Deck

Roy G. Ninon


Deck

Acknowledgements



This cruise report was prepared by Bob Beardsley, Richard Limeburner, Breck Owens, Mark Macdonald, John Hildebrand, Ana Sirovic, Sean Wiggins, Deb Thiele, and Rebecca Pirzl.

            We especially want to thank Captain Robert Verret II and the officers and crew of the R/V Laurence M. Gould for their superb assistance in the recovery and deployment of the WHOI and SIO moorings during LMG02-1A, and in the marine mammal survey work.  Some of the mooring operations occurred during difficult conditions, including working in the ice, and the Captain and mates were able to maneuver the ship to make the stern deck a safe and efficient working area during these operations.  It was especially helpful to have Captain Robert driving the ship from the aft control room with Fernando Naraga or Efren Prado controlling the A-frame during all mooring recoveries.

Special thanks to Randy Sliester of Raytheon Polar Services (RPS) for coordinating the various activities during the cruise and, in general, making the cruise run smoothly. The WHOI mooring team was lead by Scott Worrilow with assistance from Ryan Schrawder and Jim Ryder.  They deserve great credit for the successful mooring planning, design, recoveries, and deployments made on this cruise.  The SIO mooring team was led by John Hildebrand, with assistance from Sean Wiggins, Ana Sirovic, and Mark Mcdonald.  They also deserve great credit for the success of the bio-acoustics moorings.   Randy Sliester and Josh Spillane (RPS) were on deck for all mooring operations and provided excellent support running the mooring winch, knuckle crane, A-frame, etc., while keeping an eye on safety.  They also provided excellent zodiac support during the whale sighting and sampling work.  In addition to his job as cruise ET, Andy Nunn (RPS) collected all the CTD and XBT data during the cruise and provided processed data for our analysis.  Andy also oversaw the collection of meteorological and underway data and jumped in to correct problems when they arose.  Sara Disick (RPS) kept the shipboard scientific equipment working, and collected and processed all the water samples collected with the CTD rosette sampler.      
The WHOI and SIO work conducted on this cruise is sponsored by the National Science Foundation, NSF research grant OPP-98-XXXXX and OPP-98-XXXXX respectively.   The marine mammal survey work is supported by the International Whaling Commission.   All data and results in this report are to be considered preliminary.

Appendix A.   Bathymetric Surveys of the WHOI Mooring Sites

[image: image23.jpg]68°03.25'

68°03.00' -

68°03.25'

C1 Bathymetry M

*

69°22" 69°21"





Figure A1.  Bathymetry (m) at the C1 mooring site.  The C1 anchor was released at the red dot located 69o 21.790’ W, 68o 02.940’ S, water depth 450 m. Fallback may make the actual anchor depth less.

[image: image24.jpg]68°13.25' -

68°13.50' -

68°14.25'

C2 Bathymetry (m)

70°02

70°01"

845




Figure A2.  Bathymetry (m) at the C2 mooring site.  The C2 anchor was released at the red dot located 70o 01.730’ W, 68o 13.331’ S, water depth 850 m. Fallback may make the actual anchor depth more.

[image: image25.jpg]68°06.00'

68°06.25'

C3 Bathymetry (m)

70°32

835

830

825

820

815

810




Figure A3.  Bathymetry (m) at the C3 mooring site.  The C3 anchor was released at the blue dot located 70o 31.799’ W, 68o 06.006’ S, water depth 815 m. Fallback may make the actual anchor depth more.

Appendix B.  Surface Temperature, Salinity, and Fluorescence Maps
            This appendix presents simple maps of the sea surface temperature (SST), salinity (SSS), and fluorescence (Fluor) collected with the ship’s underway instrumentation.  Two maps are shown for each variable, the first map includes the color code used to bin the variable, and the second map is more focused on Marguerite Bay.  The SST maps (B1, B2) show the coldest water (< -1 oC) was found near the B3 mooring site (in the ice) and also just south of Palmer Station. Water near the ice edge in southern Marguerite Bay and east of Adelaide Island was generally also cold (< 0 oC).  Water in the northern Marguerite Bay and over the shelf to the west was generally warmer (0 oC < SST < 1 oC), with water off the shelf break and over the shelf north of 67o S exceeding 1 oC.

The freshest water (<32) was found just south of Palmer Station (B3, B4).  In general, the water around Pourquoi Pasque Island was between 32 and 32.5, with the northeast Marguerite Bay more saline with salinities between 32.5 and 33.  Surface salinities over the shelf away from the mouth of Marguerite Bay were typically above 33.  The TS plot for the surface temperature and salinity during Leg 2 (B5) shows the general tendency for the water above 33 to get warmer with increasing salinity.  At temperatures below about 0.5 oC, there appear to be two clusters of points, with the freshest waters having temperatures between roughly -0.5 oC  and +0.5 oC, while the coldest waters (found near the ice edge) had salinities around 33.   

The along-track fluorescence pattern (B6, B7) is also complex, but it is clear that the highest relative fluorescence values (given in volts) were found within Marguerite Bay, east of Adelaide Island, and along the transit from Matha Strait deep into Pendleton Strait, while the lowest values were found over the mid- and outer shelf and along the entire track north of 65.5o S.  While the ship’s fluorometer provides a relative measure of fluorescence, the observed fluorescence pattern supports the idea that primary productivity is high in Marguerite Bay.

[image: image26.jpg]Latitude

LMGO02-1A SST

88T<1

-1<88T<0

0<SST<1

1<88T<2

2<88T<4

4<SST

Longitude




Figure B1.  Large-scale map of SST.  The temperature is separated into 1 oC bins and plotted using the color code in the upper left.

[image: image27.jpg]-66.5

Latitude

LMGO02-1A SST
T

-69
-711.5

-7

-69.5 -69 -68.5 -68 -67.5 -67 -66.5

Longitude




Figure B2.  Small scale map of SST.  Same color code as in B1.

[image: image28.jpg]Latitude

LMGO02-1A SSS

§88<32

32<888<32.5

32.5<888<33

33<888<33.5

33.5<5855<34

34<SSS

Longitude





Figure B3.  Large scale map of SSS.  The surface salinity has been separated into 0.5 psu bins and plotted with the color code shown in the upper left.

[image: image29.jpg]Latitude

-66.5

-67.5

-68.5-

681

-69
-711.5

-7

LMGO02-1A SSS
T

-69.5 -69 -68.5 -68 -67.5 -67 -66.5

Longitude




Figure B4.  Small scale SSS map. Color code is same as in B3.

FF[image: image30.jpg]34

(D) dImesedwa)

T
1
1
|
i
| |
o :
e -
N R et “
wi el G . !
2 oz g st e o3 g ] -
£ TIE G ....?...A.. bl
AR IR N I
. s AR e )
'y R TN o gt 3 & ,
A o TS KA o T . > ;
% R S N 2"y x
. Lt bt w AP .. sa |
TN st o, s s iy ]
. e Kive © 101 i g ® . !
T m Ay TR pigl oy 5 # e V
% DA ..mmrma).ﬁr. 6 e Do @ |
* $ e e T T [
C e A PR T e BTG ;, @
Ve A S e e na . " .
T smd g G Tot s ! 3
. b L vl SO ! k=
o R L | £
5 =
e O * ! Z
. o ltate ol B . , £
e ® | 3
R |
e % ! 0
- : - L) % ! )
§ e X o
i o = ! o
3 2 M.\ N. g i
B B . . !
o B S ]
¥ oo e * !
e . |
- 5 ;
7 N /
5 ! .
f 1
.t J
. 3 ]
i
* )
: I
i
!
|
|
1
|
k )
I i =
o
I o N
I = o ; =
L [Ie} <
0 - o




Figure B5.  TS diagram for the surface waters during Leg 2 (Palmer Station to Palmer Station).

[image: image31.jpg]Latitude

LMG02-1A Fluorescence (V)

Fluor<1

1<Fluor<2

2<Fluor<3

3<Fluor<4

4<Fluor

Longitude




Figure B6.  Large scale map of surface fluorescence (in volts).  Fluorescence has been separated into 1 volt bins and plotted with the color code shown in the upper left. 

[image: image32.jpg]-66.5 T T T T

Latitude

LMG02-1A Fluorescence (V)

-69
-71.5 -71 -70.5 -70 -69.5 -69 -68.5 -68 -67.5 -67 -66.5
Longitude




Figure B7.  Small scale map of surface fluorescence.  Same color code as B6.

Appendix C.  Cruise Event Log

(to be added later. For present, it is separate)

Appendix D.  Draft WHOI Moored Data Report

MOORED DATA REPORT

R/V Gould – LMG02-1A

Punta Arenas to Punta Arenas

Feb 5 – Mar 3, 2002

Draft 3/1/02

In support of NSF program

WinDSSOcK: WINter Distribution and Success of Southern OCean Krill: Moored Array, Drifter and Float Measurements
Richard Limeburner and Robert Beardsley

Department of Physical Oceanography

Woods Hole Oceanographic Institution

Woods Hole, MA 02543

rlimeburner@whoi.edu

R/V Gould LMG02-1A

Punta Arenas to Punta Arenas

February 6 – March 3, 2002

1. 
Purpose

The primary purpose of R/V Laurence M. Gould cruise LMG02-1A was to recover a Woods Hole Oceanographic Institution (WHOI) array of six current meter moorings near Marguerite Bay, recover a Scripps Institute of Oceanography (SIO) moored array of eight whale acoustic recording packages (ARPS) along the Western Antarctic Peninsula, deploy 6 near-surface satellite-tracked drifters and 12 profiling floats, and to conduct a marine mammal survey of the Marguerite Bay region. This report summarizes the moored data from WHOI instruments recovered during cruise LMG02-1A on the R/V Gould.


A central hypothesis of the Southern Ocean GLOBEC collaborative research program is that a unique combination of physical and biological factors contribute to the enhanced growth, reproduction, recruitment and survivorship of Antarctic krill (Euphausia superba) on the central Western Antarctic Peninsula (WAP) shelf.   In particular, this region provides the following conditions that are especially favorable to winter survival of larval and adult krill: a) a clockwise shelf circulation that retains the krill population in a favorable environment for extended periods of time; b) an early and long-lasting ice cover that provides dependable food and protection for larval krill to grow and survive over winter; and c) on-shelf intrusions of warm, salty, nutrient-rich Upper Circumpolar Deep Water which affects hydrographic and ice properties and enhance biological production.   The moored array, drifter and float component of the Southern Ocean GLOBEC program is investigating shelf circulation processes and their spatial and temporal variability using long-term moorings and satellite-tracked Lagrangian drifters and isobaric floats.  Supporting data on the surface forcing (wind stress and heat flux) will also be obtained and the combined data set used to describe the shelf circulation and water property variability on vertical scales of 10’s of meters and time scales from hourly to seasonal.

2. 
Moored Data Summary


The severe Antarctic weather was a potential limiting factor during cruise LMG02-1A. Winds were often greater than 20 k during the cruise and all science operations were halted when the winds were greater than 35 k. However, only 1 day was spent waiting for an improvement in weather conditions. During the cruise we successfully recovered 5 of 6 WHOI current meter and 7 of 8 SIO bio-acoustic moorings along the western Antarctic Peninsula, redeployed 3 WHOI current meter moorings and 7 SIO bio-acoustic moorings, deployed six near-surface drifters and 8 isobar floats, made marine mammal observations of the region, and made 9 CTD casts at the WHOI moorings. The LMG02-1A cruise track is shown in Figure 1 and mooring deployment locations are shown in Figure 2. 

[image: image33.jpg]LMG01-3 Cruise Track

56°S

o)
2

760\1\112°v\68°V‘54°V‘60°V\56°W




Figure 1. LMG02-1A cruise track

[image: image34.jpg]Latitude

LMGO02-1A Cruise Track

WHOI 2001

WHOI 2002

$SI0 2001

SIO 2002

-70
Longitude





Figure 2.  LMG02-1A cruise track showing the locations of the WHOI and SIO moorings.

.

3. Data Summary

The 6 WHOI current moorings were deployed during LMG01-3 along two transects, the A-line located west off Adelaide Island, and the B-line located towards the southwest of the southern tip of Adelaide Island.  The 3 moorings along the A-line were called A1, A2, and A3, with A1 being closest to Adelaide Island.  The 3 moorings in the B-line were called B1, B2, and B3, with B3 located closest to Alexander Island.  The positions and depths of these 6 moorings are given in Table 1.  

	Station
	Date
	Time UTC
	Latitude
	Longitude
	Depth m

	CTD 1 (A1)
	2/13/02
	0742
	67( 01.249’ S
	69( 00.959’ W
	455

	Recover A1 Mooring
	2/13/02
	0830*
	67( 01.134’ S
	69( 01.217’ W
	450

	CTD 2 (A2)
	2/13/02
	1321
	66( 51.583’ S
	79( 00.250’ W
	562

	Recover A2 Mooring
	2/13/02
	1352
	66( 51.883’ S
	70( 00.683’ W
	564

	CTD 3 (A3)
	2/13/02
	1859
	66( 44.428’ S
	71( 00.720’ W
	490

	Recover A3 Mooring
	2/13/02
	1947
	66( 45.002’ S
	70( 59.991’ W
	490

	CTD 4 (B1)
	2/14/02
	0737
	67( 56.603’ S
	69( 54.586’ W
	522

	CTD 5 (B3)
	2/14/02
	1355
	68( 15.145’ S
	70( 59.332’ W
	462

	Recover B3
	2/14/02
	1503
	68( 15.345’ S
	70( 59.853’ W
	450

	CTD 6 (B2)
	2/14/02
	1911
	68( 05.573’ S
	70( 31.157’ W
	822

	Recover B2
	2/14/02
	1944
	68( 06.091’ S
	70( 31.675’ W
	811


.  

Table 1.  Mooring positions, time of recovery, and locations and time of CTD casts made

prior to recovery to help check instrument calibrations.

The A-line moorings were recovered with no apparent damage to any instrument or mooring equipment

The B1 mooring was never recovered.  The B2 mooring was recovered with the flotation collar on the upper-most instrument (ice profiler) broken off.  The B2sc050m900s Seacat 1497 record indicates that the B2 ice profiler lost its buoyancy at July 14, 2001 19: 29: 36 GMT - Bastille Day.  Instruments on B2 above 100 m are affected.

The B3 mooring was recovered with the top flotation sphere flooded.  The metal bracket for the ARGOS beacon was bent, which had apparently created a small leak which allowed water to fill the sphere.  All instruments at the B3 mooring except the deep 

SeaGauge sank to a different deeper depth on June 19, 2001 at 16:00 GMT.

[image: image35.wmf]Activity Name

Mar

Apr

May

Jun

Jul

Aug

Sept

Oct

Nov

Dec

Jan

Feb

2001

2002

Mar

Apr

May

Jun

Jul

Aug

Sept

Oct

Nov

Dec

Jan

Feb

A1mc050m150s (mc)

A1tr075m225s (t)

A1mc100m300s (t)

A1wh110m1800s (uvw)

A1tr150m225s (t)

A1tr200m225s (t)

A1vap250m900s (puv)

A1mc250m150s (t)

A1va400m900s (tcuv)

A1sg518m300s (ptc)

A2ip050m002s (pd)

A2mc050m150s (tc)

A2mc100m150s (tc)

A2tr150m225s (t)

A2tr200m225s (t)

A2va250m900s (puv)

A2mc250m150s

A2va400m900s (tcuv)

A2sg518m300s (ptc)

A3va100m900s (ptuv)

A3mc100m150s (tc)

A3tr150m225s (tc)

A3tr200m225s (tc)

A3mc250m225s (tc)

A3va250m150s (ptuv)

A3va400m900s (tcuv)

A3sg568m300s (ptc)

b1mc50m150s (tc)

b1tr75m225s (t)

b1mc100m150s (tc)

b1wh110m1800s (uvw)

b1tr150m225s (t)

b1tr200m225s (t)

b1vap250m900s (ptcuv)

B2ip050m002s (pd)

B2sc050m900s (ptc)

B2tr075m225s (t)

B2mc100m150s (tc)

B2tr125m225s (t)

B2mc150m150s

B2tr175m225s (t)

B2mc200m150s (tc)

14

B2tr225m225s (t)

B2mc250m150s (tc)

B2bb300m3600s (duv)

B2va400m900s (ptcuv)

B2sg518m300s (ptc)

B3mc050m150s (tc)

B3tr050m225s (t)

B3mc100m150s (tc)

B3wh110m1800s (uvw)

B3tr150m225s (t)

B3tr200m225s (t)

B3mc250m300s (tc)

B3va250m300s (ptuv)

B3va400m300s (tcuv)

B3sg443m300s (ptc)


Table 1. Moored Data Summary showing good data (blue), unprocessed data (gray), and lost data (red).

2001 Deployment

	Station
	Date
	Time UTC
	Latitude 
	Longitude 
	Depth m

	Deploy S1 Mooring
	3/23/01
	0706
	62( 16.470’ S
	62( 10.000’ W
	1651

	Deploy S7 Mooring
	3/25/01
	2349
	65( 22.620’ S
	66( 28.210’ W
	450

	Deploy A1 Mooring
	3/26/01
	1940
	67( 01.134’ S
	69( 01.217’ W
	450

	CTD 1
	2/26/01
	2121
	67( 01.970’ S
	69( 02.260’ W
	306

	Deploy Drifter 30460
	2/26/01
	2149
	67( 02.400’ S
	69( 03.000’ W
	400

	Deploy S8 Mooring
	2/27/01
	0132
	66( 38.241’ S
	69( 33.095’ W
	407

	Deploy B3 Mooring
	3/29/01
	1242
	68( 15.345’ S
	70( 59.853’ W
	450

	CTD 2
	3/29/01
	1340
	68( 15.610’ S
	70( 59.890’ W
	440

	CTD 3
	3/29/01
	1637
	68( 06.120’ S
	70( 31.950 W
	616

	Deploy B2 Mooring
	3/29/01
	2018
	68( 06.091’ S
	70( 31.675’ W
	811

	CTD 4
	3/29/01
	2237
	67( 56.920’ S
	69( 54.380 W
	467

	Deploy B1 Mooring
	3/30/01
	0212
	67( 56.890’ S
	69( 54.398’ W
	444

	Deploy Drifter 26373
	3/30/01
	0456
	68( 19.920’ S
	69( 42.109’ W
	256

	Deploy Drifter 24406
	3/30/01
	0722
	68( 06.162’ S
	70( 31.797’ W
	809

	Deploy Drifter 30461
	3/30/01
	1132
	67( 45.216’ S
	71( 58.957’ W
	340

	CTD 5
	3/30/01
	2015
	66( 51.’ S
	70( 00.’ W
	567

	Deploy A2 Mooring
	3/30/01
	2015
	66( 51.883’ S
	70( 00.683’ W
	564

	Deploy Drifter 30458 
	3/31/01
	0018
	66( 52.331’ S
	70( 01.168’ W
	569

	CTD 6
	3/31/01
	1112
	66( 45.010’ S
	70( 59.900’ W
	782

	Deploy A3 Mooring
	3/31/01
	1439
	66( 45.002’ S
	70( 59.991 W
	490

	Deploy Drifter 30459 
	3/31/01
	1500
	66( 44.543’ S
	71( 00.012’ W
	491

	Deploy S5 Mooring
	3/31/01
	1940
	66( 35.197’ S
	72( 42.311’ W
	3450

	Deploy S6 Mooring
	4/1/01
	0250
	67( 17.900’ S
	74( 10.800’ W
	3059

	Deploy S4 Mooring
	4/1/01
	1403
	65( 58.400’ S
	71( 04.100’ W
	2962

	Deploy S3 Mooring
	4/1/01
	2153
	64( 59.406’ S
	69( 28.795’ W
	2521

	Deploy S2 Mooring
	4/2/01
	0658
	63( 50.799’ S
	67( 08.829’ W
	3056


Table 1. LMG01-3 mooring and CTD station locations.

4. Data Summary Plots of Unedited Raw Data

4.1 Moored Pressure, Temperature, and/or Conductivity Data

[image: image36.jpg]1.5

0.5

Temp °C

-1.5

Altr075m225s

1 1 1 1 L 1
29 29 30 30 31 31 1 1 2 2 2

Mar
2001

Apr

May

Jun

Jul  Aug Oct Nov Dec Jan Feb
2002

23-Feb-2002




[image: image37.jpg]34.9
L3458
(=9

347
g 34.6

34.5

1.8

1.6

Temp °C

1.2

Almc100m300s - S/N 1638

T T T T T
L. ‘ i
Il I i I I Il I i I I Il
31 1 1 2 2 2 3 3 4 4 4
Mar May Jun Jul Aug Sep Oct Nov Dec Jan Feb
3] T
Il I I I i Il I I i i Il
31 1 1 2 2 2 3 3 4 4 4
I i I I Il I i
34.5 34.55 34.6 34.65 34.7 34.75 34.8 34.85 34.9
Salinity psu
Mar May Jun Jul Aug Sep Oct Nov Dec Jan Feb

23-Feb-2002




[image: image38.jpg]Altr150m225s

2 T T T

1.6

1.4

Temp °C
[
)
T

0.6~

0.4

1 1
29 29 30 30 31 31 1 1
Mar Apr May Jun Jul Aug Oct Nov

2001

23-Feb-2002

Dec




[image: image39.jpg]1.6

1.5

1.4

1.3

Temp °C
[
)

1.1

0.9

0.8

Altr200m225s

S/N 340

1 1 1
29 29 30

Mar
2001

1 L 1
30 31 31
Jun Jul  Aug

1 1

Oct  Nov

2

Dec

2 2
Jan  Feb
2002

23-Feb-2002




[image: image40.jpg]L 348}

349

Almc250m300s - S/N 1648

29
Apr

30
May

30 31

Jun

Jul

31
Aug

1

Oct.

1

Nov

Dec Jan  Feb

29

29

30

1
34.5

i
34.55

Mar

Apr

i
34.6

May

i
34.65

Jun

i
34.7

34.75

Salinity psu

Jul

Aug

Oct.

Nov

i i
34.8 34.85
Dec Jan  Feb

24-Feb-2002

34.9




[image: image41.jpg]Alsg443m300s

519

= = IROOOIEE NGO 000000000
L 1= 1= L
Q a8 OO INRR0006620800020004
o eavses sesrsasbanseseses
= - -
- === T - teesesiseesesnsesnsesase
. 0000030000004 000000004
— -
r T e 2 r 0085000424004 4060
L e Ja © | R80 3056000600500
« a3 OOEF00R00000AN -
a S antit
|- 4 e 4 |- “esresarnerens
« a R 36303501 064404
= op asannan 4
- el el = 4ee seeresssas
Q < F PopEResiieted
L = J== L N e reataras
Q a & ediedopobiod
L 1= 1= L o il
a a2 JERee0s
L == 1w Jw B L . papce
o o M . v .
= : ©
13 o o
L Jw Jw 5 L £
o N M o
= ] 8
== i 2.0
L = 18 15 &+ & 7
= 2 =
[ 3
5 3
L L L i i L L i L L L i i L L
. 5 g =8 woe T 48 = 2 8 8 3 8 2 2 3 T 8§ 2
= ] I I T B 1 d
7] 7] 7] 7] - - 3 ¥ ¥ ¥ ¥ 3 = - = = -
ap D ameredua], 2 aunjesadwa |

nsd

34.51 34.52 34.53 34.54 34.55 34.56 34.57 34.58
Salinity ppt

34.5

27-Feb-2002





[image: image42.jpg]Salinity psu °C

A2mc050m150s - S/N 1649

35

Il
30
Mar
2001
T

30
Apr

31
May

1

Jul

1 1

Aug  Sep  Oct

3 3
Jan  Feb

34.5¢

“w
=
T

Temp °C

-2

325

33

i
33.5
Salinity psu

i
34.5

24-Feb-2002

35




[image: image43.jpg]A2mc100m150s - S/N 1650

35

C

34.5¢

)

341

Salinity psu

33.5

33

Mar APr M‘av Jl‘ll Al‘lg Sep OFt Nﬁ)v DFC Js‘m F(?b

3

Mar Apr May Jul Aug Sep Oct Nov Dec Jan Feb

'

o

o
T

I i I I Il I I I
33.2 334 33.6 33.8 34 34.2 344 34.6

Salinity psu




[image: image44.jpg]A2tr150m225s
2 T T T T

0.5-

Temp °C

_1‘5 1 1 1 1 1 1 1 1 1

1 1
30 30 31 1 1 1 2 2 3 3 3
Mar Apr May Jul Aug Sep Oct Nov Dec Jan Feb

2001 2002 24-Feb-2002




[image: image45.jpg]A2tr200m225s

Temp °C

1 1 1
30 30 31 1 1 1 2 2 3 3 3
Mar Apr May Jul Aug Sep Oct Nov Dec Jan Feb

2001 2002

24-Feh-2002




[image: image46.jpg]A2mc250m150s - S/N 1651

Temp °C

30 30 31 1
Mar Apr May Jul
2001

Aug  Sep  Oct

Nov

30 30 31 1

1
34.5

I I I I Il I i
3455 346 3465 347 3475 348 3485

2001

Salinity psu

i i
349 34.95

2002

35




[image: image47.jpg]A2s5g557m300s
573

572

db

571

570 i I I I I i I I I I
3

E
g
w
=
w
=
N
°
N
°
I
@
5
2
5
2
I3
-8
I3
-8
Iy
O

Apr May Jun Jul Aug Sep Oct Nov Dec Jan

now
‘T‘o

Temperature C
-
5
T

31 30 30 29 29 28 27 27 26 26 25

14+
(&)
2
3
Eh2r U
o el " . PR vy
g e 2 g .
E 1 - January - June ? i
B July o December‘ : ; . H : :
33.7 33.8 33.9 34 3441 34.2 34.3 344 34.5 34.6

Salinity ppt
27-Feb-2002




[image: image48.jpg]A3tr150m2235s S/N 346

1.6 T T T T T

Temp °C

-0.4 i I I I I i I I I I
31 1 1 2 2 2 3 3 4 4 4

Mar May Jun Jul Aug Sep Oct Nov Dec Jan Feb
2001 2002

25-Feb-2002




[image: image49.jpg]A3tr200m2235s S/N 349

1.8

Temp °C

0.8

0.6

Mar
2001

May

Jun Jul Aug Sep Oct Nov Dec




[image: image50.jpg]A3mc250m300s - S/N 0138

30 Il I I I i Il I I i i Il
31 1 1 2 2 2 3 3 4 4 4
Mar May Jun Jul Aug Sep Oct Nov Dec Jan Feb
18— 2
16 8
14 . il
1.2 b
1 I i I I Il I i I I
30 30.5 31 31.5 32 325 33 33.5 34 34.5

Salinity psu

35




[image: image51.jpg]496

A3sg483m300s

4955
5 495
494.5

494

31
Mar

30 30 29 29 28 27

Apr May Jun Jul Aug

26
Nov

Dec

Jan

L7y

Temperature C
= = =
5] w -
T

=
=

w—
=

30 30 29 29 28 27

27

26

26

25

&

345y

psu

34

33.5

-
o

Temperature C
A a4 oA
N R

T T T

-
N
T

January - June

July - December

1
33.2

i i
33.8 34
Salinity ppt

i I
334 33.6

34.2

i
34.4

27-Feb-2002




[image: image52.jpg]200

Pressure db

-2

35

Salinity psu °C

w
N

100

w
=
T

w
w
T

B2sc050m900s - S/N 1497

29 29 30 30 31 31 1 1 2 2 2
Mar Apr May Jun Jul  Aug Oct Nov Dec Jan Feb

29 29 30 30 31 31 1 1 2 2 2
Mar Apr May Jun Jul  Aug Oct Nov Dec Jan Feb

29 29 30 30 31 31 1 1 2 2 2

Mar Apr May Jun Jul  Aug Oct Nov Dec Jan Feb
T T T T

E ; : ‘
33 33.2 33.4 33.6 33.8 34 34.2
Salinity psu

23-Feb-2002





[image: image53.jpg]B2tr075m225s S/N 332
1.5 T T T T T

0‘5 [ 5 o 5 o 5 —~

Temp °C

-1.51

1 1 1 1
29 29 30 30 31 31 1 1 2 2 2

Mar Apr May Jun Jul  Aug Oct Nov Dec Jan Feb

2001 2002 54 Feb 2002




[image: image54.jpg]B2mc100m150s - S/N 1642
2 T T T T T

29 29 30 30 31 31 1 1 2 2 2

Mar Apr May Jun Jul Aug Oct Nov Dec Jan Feb

w
20

[
w =
& tn

T

Salinity psu °C
w
w
in

[
(2]
T

32‘5 Il I I i i Il I I i i Il
29 29 30 30 31 31 1 1 2 2 2

-
T

Temp °C

i 1 - L i
336 338 34 34.2
Salinity psu

i i i i
328 33 33.2 334 344 346 348

24-Feb-2002




[image: image55.jpg]1.5

0.5

Temp °C

-1.5

B2tr125m225s S/N 337

1
29
Mar
2001

1 1 1 L 1
29 30 30 31 31 1 1
Apr May Jun Jul  Aug Oct Nov

2

Dec

2

Jan

2002

2

Feb

24-Feb-2002



[image: image56.jpg]B2mc150m150s - S/N 1645

35

[
E
th

Salinity psu °C
[N
=

33.5

Temp °C

29 29 30 30 31 31 1 1 2 2 2
Mar Apr May Jun Jul Aug Oct Nov Dec Jan Feb
1 2

29

Mar

29
Apr

30
May

30

Jun

31
Jul

31
Aug

1

Oct.

Salinity psu

35




[image: image57.jpg]1.4

1.2

0.6
o
-l
=
0.4
g
=

0.2

B2tr175m225s S/N 333

1 1 1 1 L 1
29 29 30 30 31 31 1 1 2 2 2

Mar
2001

Apr

May Jun Jul  Aug Oct Nov Dec Jan Feb
2002




[image: image58.jpg]B2mc200m150s - S/N 1640
1.5 T T T T T

o
T

Temp °C

30 31 31 1 1 2
Jun Jul Aug Oct Nov

30
May

29
Apr

29

Mar

35

L 348}

Salinit;
w
N
=

342 ;

29 29

Temp °C

i i
34.5 34.6
Salinity psu

i i
343 344

34.2

34.7

i
34.8

34.9




[image: image59.jpg]B2tr225m225s S/N 334
1.5 T T T T T

1.4

1.3

1.1

Temp °C
[y
T

0.8

0.7

0.6

1 1 1 L 1
29 29 30 30 31 31 1 1 2 2 2
Mar Apr May Jun Jul  Aug Oct Nov Dec Jan Feb

0.5

2001 2002

24-Feb-2002




[image: image60.jpg]B2mc250m150s - S/N 1637

0.6

34.75

34.7

Salinity psu °C
w w
= w =
in & &
i (=2} i

34.5

29 30

30 31 31 1 1 2 2 2

i
34.55

i i i
34.6 34.65 34.7 34.75
Salinity psu




[image: image61.jpg]B2sg805m300s
831 T T T

830 “ “3 ‘

db

829 -

$28 i i i i i i i i i i i
29 28 28 27 27 26 25 25 24 24 23

Mar Apr May Jun Jul Aug Sep Oct Nov Dec Jan
145 T T T T T T T T T T T

-

w

RN
T T

I i

Temperature C
-
w
T
i

1251 - i i’ 4

29 28 28 27 27 26 25 25 24 24 23

34.55 Mar—ApeMav—Iyn Iyl —Apo —SgnOpt —Npw—Dee—Jqn

350 it 1
3445+ ] : B
34t g : |

34.35

1.45

-

IS

it
i

2 P mtase L .

2135+ Bt ° R 7
S : : S s sesssassaidane

] . o gHEmEEihe.,

g 1.3 January-June QN 515 5 1
g it

fid

-

N

&
T

July - December B

-
N

i i
34.45 34.5 34.55
Salinity ppt

[
s
a

27-Feb-2002




[image: image62.jpg]B3tr075m225s S/N 350

1.5 T T T T T T T T
1- -
0.5 *
0 -
@)
o
(=
g
CF)
|
0.5 b
25:Feb-2002
1= —
-1.5- .
_2 1 1 1 1 L 1 1 1 1 L 1
29 29 30 30 31 31 1 1 2 2 2
Mar Apr May Jun Jul  Aug Oct Nov Dec Jan Feb

2001




[image: image63.jpg]Temp °C

B3mc100m150s - S/N 1641

2 T T T T T
1- i
o
o
(=
1]= il
g
|
1rF B
“ 29 29 30 30 31 31 1 1 2 2 2
Mar Apr May Jun Jul Aug Oct Nov Dec Jan Feb

33 Il I I i i Il I I i i Il
29 29 30 30 31 31 1 1 2 2 2
Mar Apr May Jun Jul Aug Oct Nov Dec Jan Feb
15 1 2
K T o
i
1 |- H -
0.5+ b
0 | —
-0.5+ .
A+ 1
15 L L L i L L L L
33.2 334 33.6 33.8 34 34.2 34.4 34.6 34.8

Salinity psu

35





[image: image64.jpg]B3tr150m225s S/N 336

Temp °C

1 1 1 1 L 1
29 29 30 30 31 31 1 1 2 2 2
Mar Apr May Jun Jul  Aug Oct Nov Dec Jan Feb
2001 2002

25-Feb-2002




[image: image65.jpg]B3tr200m225s S/N 341

1.6 T T T T T

1.4

1.2

Temp °C

0.4

0.2

1 1 1 1 L 1
29 29 30 30 31 31 1 1 2 2 2
Mar Apr May Jun Jul  Aug Oct Nov Dec Jan Feb

2001 2002




[image: image66.jpg]Temp °C

B3mc250m150s - S/N 1644

2 T T T T T
1- i
o
o
(=
1]= il
g
|
1rF B
“ 29 29 30 30 31 31 1 1 2 2 2
Mar Apr May Jun Jul Aug Oct Nov Dec Jan Feb

33 Il I I i i Il I I i i Il
29 29 30 30 31 31 1 1 2 2 2
Mar Apr May Jun Jul Aug Oct Nov Dec Jan Feb
15 1 2
K T o
i
1 |- H -
0.5+ b
0 | —
-0.5+ .
A+ 1
15 L L L i L L L L
33.2 334 33.6 33.8 34 34.2 34.4 34.6 34.8

Salinity psu

35




[image: image67.jpg]db

psu

Temperature C

Temperature C
-
w
T

455

B3sg443m300s

454 -

453 -

452

29 28 28 27 27 26 25 25 24 24 23

34.7

29 28 28 27 27 26 25 25 24 24 23

M p Mpw gn Wl Spe Sen  Opf Nev  Dpe

346

34.5+

34.4

-
IS

-

w

&
T

-
w
T

-

N

2
T

1.2

January - June

July - December:

344

i i i i
34.45 34.5 34.55 34.6 34.65
Salinity ppt

25-Feb-2002




4.2 Moored ADCP  Data
[image: image68.jpg]A1300 KHz 110m U LP cnv's, mean -2.5
T T TR
8 0T T
AL i 8
% ‘\ i

28 28 28 29 29 30 30
Ju Aug  Sep Oct  Nov  Dec  Jan
V LP cm/s, mean -3.3 2
; T ¥ T e
T N
1h iy by A | -‘
! b
|
|
26 27 27 28 28 28 29 29 30 30
Mar  Apr  May  Jm Ju Aug  Sep Oct  Nov  Dec  Jan
1 Speed LP cm/s, mean 4.2 2

Depth m

26 27 27 28 28 28 29 29 30 30
Mar  Apr  May  Jm Ju Aug  Sep Oct  Nov  Dec  Jan

Depth m





[image: image69.jpg]B3 300 kHz 110m U LP cm/s, mean -2.9

31 31 1 1 2 2 2
Jun Ju  Aug  Oct Nov  Dec  Jan  Feb
V LP cm/s, mean 1.0 2
31 31 1 1 2 2 2
Jun Ju  Aug  Oct Nov  Dec  Jan  Feb
Speed LP cm/s, mean 3.1 2

29 30 30 31 31 1 1 2 2 2
Mar  Apr  May  Jun Ju  Aug  Oct Nov  Dec  Jam  Feb
1 Direction LP °C, mean 288 °C True 2

| iu

‘ﬂ.‘

il
4

28-Feb-2002




[image: image70.jpg]B2 BB150 kHz 300m U 1hr cm/s, mean 0.2
T ; "

29 30 30 31 31 1 1 2 2 2
Mar  Apr  May Jun Htlihr M8, mefdcb.9 Nov  Dec  Jan Feb
i T 7 il

29 30 30 31 31 1 1 2 2 2

29 30 30 31 31 1 1 2 2 2

26-Feb-2002




[image: image71.jpg]B2 BB150 kHz 300m U LP cm/s, mean 0.2

T Y

| inw

i

26-Feb-2002




4.3 Acknowledgments


This data report was prepared by Richard Limeburner and Bob Beardsley. We especially thank Captain Robert Verret II and the officers and crew of the R/V Gould Cruise LMG02-1A for their skill and superb assistance that allowed deployment of the moorings and drifters under difficult weather conditions, observations of the marine mammals, and completion of the hydrographic survey. Often the moorings were deployed in heavy seas among icebergs and the ship’s officers were still able to navigate the ship to specified mooring deployment sites. 

Special thanks Randy Sliester of Raytheon Polar Services (RPS) for coordinating the successful mooring deployment/recovery operations. The successful mooring planning, design and deployments were primarily due to the efforts of Scott Worrilow with assistance from Ryan Schrawder and Jim Ryder. Thanks also to Andy Nunn, Josh Spilane, and Sarah Disick of RPS for helping on deck and maintaining and operating the shipboard scientific equipment and coordinating this instrumentation with the scientific party. Thanks to Andy Nunn for helping with the CTD stations and mooring deployments. This research effort is sponsored by the National Science Foundation, NSF research grant OPP-99-10092. All data and results in this report are to be considered preliminary.

